2019/20 Annual Report

# Acknowledgement of Country

In preparation of this document Council acknowledges the Bundjalung of Byron Bay - Arakwal People are the Traditional Custodians of the land in Byron Shire, and form part of the wider Aboriginal nation known as the Bundjalung.

Byron Shire Council and the Traditional Custodians acknowledge the Tweed Byron Local Aboriginal Land Council and the Jali Local Aboriginal Land Council under the Aboriginal Land Rights Act 1983.

Council also acknowledges all Aboriginal and Torres Strait Islander people who now reside within the Shire and their continuing connection to country and culture.

# Contact Council

In person:70 Station Street, Mullumbimby

Byron Visitor Centre: Jonson Street, Byron Bay

Postal Address: PO Box 219, Mullumbimby NSW 2482

Office Hours:	8.30am to 4.30pm Mon-Fri

Phone: 02 6626 7000

Emergency After Hours: 02 6622 7022

Email:	council@byron.nsw.gov.au

Web:	www.byron.nsw.gov.au

Social Media:www.facebook.com/byronshire.council and Instagram @byronshirecouncil

# Contents

How to read this document	2

Operational Plan Progress	10

Message from the Mayor	4

General Manager’s Message	8

We have community led decision making which is open and inclusive

Engage and involve community in decision making	12

Our Council	14

Elected Representatives	15

How can you be involved?	17

Create a culture of trust with the community by being open, genuine and transparent	19

Council’s values	20

Byron Shire Profile	21

Deliver a high level of customer service	23

Manage Council’s assets and allocate resources in a fair and holistic manner	26

Our Workforce	27

General Manager and Senior Management Remuneration	28

Organisation  Structure	29

Workforce Statistics	30

Activities to Implement EEO Management Plan	31

Activities to Advance Recognition of Carers	31

Manage Council’s finances sustainably	32

Special Rate Variation Expenditure	33

s356 Contributions/Donations	36

Major Contracts Awarded	44

Manage Council’s resources sustainably	48

External Bodies Exercising Council Functions	50

Controlling Interests in Companies	52

Partnerships, Cooperatives and Joint Ventures	53

We manage growth and change responsibly

Support the visions and aspirations of local communities through place-based planning and management	54

Compliance Planning and effect of Planning Agreement	60

Support housing diversity in appropriate locations across the Shire	61

Promote and support local business development, education and employment opportunities	64

Support tourism and events that reflect our culture and lifestyle	65

Calendar of Events 2019/20	66

Work to improve community resilience in our changing environment	67

We protect and enhance our natural environment

Partner to protect and enhance our biodiversity, ecosystems and ecology	68

Strive to become a sustainable community	73

Partner to protect and enhance the health of the Shire’s coastlines, estuaries, waterways and catchments	76

Coastal Protection Services Levy	76

Support and secure our farming future	77

We cultivate and celebrate our diverse cultures, lifestyle and sense of community

Support and encourage our vibrant culture and creativity	78

Support access to a wide range of services and activities that contribute to the wellbeing of all members of the Byron Shire community	82

Provide accessible, local community spaces and facilities	83

Disability Inclusion Action Plan	87

Enhance community safety and amenity while respecting our shared values	92

Swimming Pool Inspections	93

Compliance with the Companion Animals Act 1998	94

Encourage community appreciation of cultural vitality and diversity	97

We have infrastructure, transport and services which meet our expectations

Provide a road network which is safe, accessible and maintained to an acceptable level of service	98

Road Works & Projects	102

Provide essential services and reliable infrastructure which meet an acceptable community standard	106

Condition of Assets	108

Works on Private Land	108

Support, through partnership, a network of integrated sustainable transport options	109

Provide a regular and acceptable waste and recycling service	110

Provide continuous urban water and sewerage services within the Shire	112

Stormwater Management Services	114

Manage traffic and parking in an efficient manner	116

APPENDICES	117

Appendix 1 - Public Interest Disclosures	119

Appendix 2 – Legal Proceedings	120

Appendix 3 - Rates and Charges Written Off	129

Appendix 4 - Freedom of Information	130

Appendix 5 - Government Information (Public Access) Act	131

# How to read this document

This Annual Report has been prepared in accordance with the Local Government Act 1993 and includes the information prescribed in the Local Government (General) Regulation 2005. Information that is required by the Local Government Act and Regulation, or any other legislative requirement is denoted with reference to the relevant legislation in bold.

For Example:

## Activities to Advance Recognition of Carers

Carers (Recognition) Act 2010 Section 8

In addition to the prescribed information, this Annual Report is one of the key points of accountability between Council and our community. The Annual Report contains some of our achievements in implementing the Delivery Program over the last year and the effectiveness of each of the activities in achieving the overarching objectives in the Community Strategic Plan.

The report is structured according to each of the ‘Our Byron, Our Future’ Community Strategic Plan (2018-2028) objectives:

INFRASTRUCTURE
We have infrastructure, transport and services which meet our expectations

COMMUNITY
We cultivate and celebrate our diverse cultures, lifestyle and sense of community

ENVIRONMENT
We protect and enhance our natural environment

GROWTH
We manage growth and change responsibly

GOVERNANCE
We have community led decision making which is open and inclusive

Each of the chapters above are further broken down in accordance with the Integrated Planning and Reporting framework hierarchy.

# Message from the Mayor

What a year!

It’s almost impossible to put into words the enormous changes in not only our little shire, but our nation and the world in 2019/20.

As we are trying to process the long-term impact of the COVID-19 pandemic on our lives, I am so proud of the way we have responded – as a community and as a Council.

From the start the General Manager and the Executive Team worked through every challenge thrown at them, ensuring our program of works continued, equipping staff to continue working from home and keeping the wheels turning with respect to planning and the myriad of other things Council is responsible for.

Rather than stop or delay our works program we took the opportunity to reschedule projects such as the Jonson Street crossing improvements to take advantage of the remarkably quiet streets that would normally be heaving with traffic.

Work on the $24 million Byron Bay bypass continued at full steam and we resealed our carparks at Main Beach and Clarkes Beach when they were closed as a result of COVID-19.

To say Council kicked some goals in 2019/20 is an understatement.  Our achievements this year, despite COVID-19, were significant, and when you factor in the pandemic, quite astounding.

I acknowledge and thank the Hon Ben Franklin MLC, Parliamentary Secretary for Energy and the Arts, for his efforts in lobbying for and supporting Council.  Ben secured a very noteworthy $25 million from the NSW Government as its Road and Infrastructure Election Commitment and this money is being spread around the Shire over the next three years translating to significant roadworks and other projects including a new skatepark at Sandhills at Byron Bay and the completion of the Byron Bay to Suffolk Park cycleway.

I also commend staff on their success with grant funding applications with Council receiving an additional $14 million in grant funding.

As a result we were able to start work on the $1.2 million refurbishment of the wooden bridge at Brunswick Heads with our key priority being to retain the timber features of the bridge using recycled material from other decommissioned bridges in the Shire. We also got cracking on the replacement of the Byron Creek Bridge at Bangalow – a $2.1 million investment that will stand the community in good stead for many years to come. In total in 2019/20 staff delivered a bridge and causeway replacement program valued at $5.2 million.

The community was the focus for a number of other projects we completed and officially opened including a refurbishment of the Booyong tennis courts, and improvements to the Mullumbimby Museum and Heritage House at Bangalow.

Naturally the environment featured heavily in our work in 2019/20 with Council adopting a comprehensive Biodiversity Strategy and the Integrated Pest Management Strategy. Our bush regeneration team worked on 57 sites including more than six kilometres of riverbank which is integral to the Bringing back the Bruns project. We replaced four causeways with fish-friendly bridges making it easier for fish to move up and down the Brunswick River to breed.

It was incredibly satisfying to see major work completed in some of our parks.  Hundreds of locals turned out for the opening of Railway Park in the heart of Byron Bay, a project identified in the Byron Bay Town Centre Masterplan. And there was action aplenty as well for the opening of the upgraded Waterlily Playscape at Ocean Shores. Add Gaggin Park to the mix, along with upgrades of skateparks at Brunswick Heads, Mullumbimby and Federal and 2019/20 was a bonanza for children’s play and recreation areas.

Council’s achievements in 2019/20 were outstanding and thanks to my fellow Councillors and Mark Arnold, Phil Holloway, Shannon Burt and Vanessa Adams for their contributions, guidance, leadership and good humour.

To the staff who did the hard yards – congratulations on a tremendous year.

Simon Richardson

## Mayor

# General Manager’s Message

The year of 2019/20 threw everything at us – drought, bushfire, deluges of rain and lastly the COVID-19 crisis. Despite this Byron Shire Council, through the efforts of staff and Councillors, recorded one of its most successful years on record.

We delivered a very impressive capital works budget of $36.2 million.  This included the start of the $24 million Byron Bay bypass and two major bridge upgrades at Byron Creek near Bangalow ($2.1 million) and the South Arm Bridge at Brunswick Heads ($1.5 million).

We committed to retaining the timber features of the bridge at Brunswick Heads, knowing this was important to the community.  In true Byron style the project is the ultimate recycling story with salvaged timber from old bridges near Bangalow redeployed, in restoring this bridge, which will serve the community for another 30 years.

We rebuilt and resealed 29km of roads and also replaced four old causeways with fish-friendly bridges.

With a focus on making our money go further there was a concerted and coordinated effort in 2019/20 to strategically target grant funding with great success.  We received $39 million in grants from the NSW and Australian Governments, including $25 million from the NSW Government’s Roads and Infrastructure Election Commitment.  I extend my thanks to the Hon Ben Franklin MLC, Parliamentary Secretary for Energy and the Arts, for his support in lobbying for this grant.

While infrastructure is an important component of our work, equally significant has been planning for the future of our Shire, with our priority being to balance appropriate development, with future planning to ensure the Shire can retain the things our community loves and values about the Byron Shire.

Our strategic planners delivered the Mullumbimby Masterplan and the Byron Arts and Industry Estate Precinct Plan which now sit alongside the Byron Bay Town Centre Masterplan and the Bangalow Village Plan providing a strong and clear framework for future projects. Incredibly, taking into account COVID-19, our DA staff processed 867 development applications with a value of $340 million.

We also delivered a comprehensive Biodiversity Strategy, an Integrated Pest Management Strategy, a Master Plan for the Sandhills Estate and new, innovative planning provisions in relation to rural weddings and events – and that’s to name a few.

We continued our focus on engaging and talking to our residents and community groups with our online engagement platform, Your Say Byron Shire, receiving 6,000 visits from people wanting information and to have their say on different projects.  This, alongside our Facebook and Instagram pages helped promote projects and importantly inform people. Our Customer Satisfaction survey found three quarters of residents surveyed gave us a positive satisfaction score which was a terrific result, and a testament to the efforts of staff who provide excellent service to our community.

One of the highlights of 2019/20 was the delivery of playgrounds and improved facilities for our families. The $500,000 upgrade of Waterlily Park was celebrated by hundreds of people keen to try out the new all-abilities flying fox, playground and fitness equipment, while at Suffolk Park the community chose a fire-engine themed playground upgrade.

We also unveiled the new $2.1 million Railway Park in the centre of Byron Bay, the first project coming out of the Byron Bay Town Centre Masterplan and one designed to once again bring locals back into the town that they share with more than two million visitors a year.  Complementing these park upgrades were improvements to the Federal, Mullumbimby and Brunswick Heads skateparks.

Council’s commitment to supporting the most vulnerable members of our community was unwavering in 2019/20, with the employment of two Public Space Liaison Officers to work alongside rough sleepers to connect them with services including health and housing, where possible.

There is no doubt COVID-19 presented challenges for our organisation but it also resulted in opportunities.  With tourism numbers at unprecedented low levels we were able to redeploy and reprioritise road works to take advantage of the drop in traffic in places like Byron Bay.

Reflecting on the year that was I thank our State and Federal representatives, Tamara Smith, Member for Ballina, and the Hon Justine Elliot, Member for Richmond, for their support, along with the Hon Ben Franklin MLC, NSW Parliamentary Secretary for Energy and the Arts.

Our achievements in 2019/20 were the result of a team effort.  To Councillors – thank you for your commitment to deliver the absolute best possible outcomes for our community.  And to staff and the Executive Team of Shannon Burt, Vanessa Adams and Phil Holloway – your efforts over the last 12 months were outstanding and much appreciated.

Mark Arnold

General Manager

# Operational Plan Progress

The Annual Report focuses on the Council’s implementation of the Delivery Program and Operational Plan. Throughout the report, the progress of each activity from the 2019/20 Operational Plan is noted in detail, with a summary provided in the table below.

| Community Objective | Achieved | Substantially achieved | Partially achieved | Deferred / Delayed | Not achieved |
| --- | --- | --- | --- | --- | --- |
| Community Objective 1: We have infrastructure, transport and services which meet our expectations | 112 | 14 | 12 | 9 | 0 |
| Community Objective 2: We cultivate and celebrate our diverse cultures, lifestyle and sense of community | 64 | 13 | 6 | 5 | 0 |
| Community Objective 3: We protect and enhance our natural environment | 26 | 1 | 4 | 0 | 0 |
| Community Objective 4: We manage growth and change responsibly | 31 | 6 | 1 | 1 | 0 |
| Community Objective 5: We have community led decision making which is open and inclusive | 89 | 11 | 7 | 1 | 0 |

## Overall Outcome of Operational Plan

Overall, Council achieved 78% of planned activities against the measures in the plan. This compares to 81% during 2018/19.  However the total number of activities also increased by 37% from 301 to 413.

| Action Status | 2019/20 |
| --- | --- |
| Achieved/completed | 322 (78%) |
| Substantially Achieved | 45 (10.9%) |
| Partially achieved | 30 (7.3%) |
| Deferred/delayed | 16 (3.9%) |
| Not achieved | 0 (0%) |
| Total | 413 |

# Drought, fire, flood and pandemic

As a key service provider and asset manager, Council fulfilled roles in disaster response, then recovery, as well as providing information and support for community and Government agencies.

Many houses in the Byron Shire rely on rainwater tanks for water supply but during the 2019/20 drought, tanks dried up and the wait for water deliveries climbed to over six weeks.  Council stepped up, repurposing two water carting trucks used for roadworks, to provide a new water carting service (12,000L per trip) for Byron Shire residents.  The not-for-profit service operated seven days a week until the drought broke.

In November 2019 bushfire came to our doorstep, reaching the Koonyum Range.  It was the first time many of our residents, accustomed to living in the lush, sub-tropical environment of the Northern Rivers, had seriously contemplated a bushfire threat.

On 7 February 2020, parts of the Byron Shire received 385 mm rain in 48 hours, causing flooding, particularly in the Byron Bay CBD where high tides exacerbated the problem.  Once again Council swung into Disaster Response and then Recovery mode providing direct and support services for agencies such as the SES.

The COVID-19 pandemic tested us in an entirely different way and we were well positioned to rise to the challenge.  Due to the excellent information technology systems Council already had in place, we were able to seamlessly move to remote working with little to no interruption to services.

Council activated remote access for all end user computing services within one day for all staff. This was due to Council’s advanced virtualised end user computing environment. Council meetings were able to quickly switch to digital platforms and live streaming.

Being a hotspot for international backpackers and visitors, Council worked closely with local Police and the North Coast Local Health Service, and supported Government messaging with the hugely successful #ByronStayHome campaign.  We resourced additional, unanticipated work such as closing beaches and public spaces, putting financial support procedures in place for ratepayers and businesses, but in addition to our existing Operational Plan activities, we also were able to bring forward infrastructure projects, like resealing beach-side carparks, while there was no one around. This allowed those projects to be done more quickly and efficiently and with less interruption and it also means improved infrastructure has been installed to support local businesses reopening.

# Community Objective 5:

# We have community led decision making which is open and inclusive

Our community is active and engaged with Council activities – getting people to have a say and voice their opinion is not something we struggle with! Our fifth CSP objective is close to the hearts and minds of many of our residents who want to be involved in our decision-making processes.

Earlier community surveys told us a significant part of our community where dissatisfied with a number of services provided by Council.  In 2020, there was a significant shift, indicating the work being done is starting to be visible in the community and that we are on the right track to ensuring consideration for our residents and customer service are at the core of everything we do.

## Highlights

- Council has been able to meet the challenges of drought, fire, flood and pandemic with all the associated additional work, and still substantially deliver on the Operational Plan.

- In a NSW first, a new co-design model was used for ‘The Byron Model’, a community-led framework for making democratic decisions in Byron Shire that can be widely supported by community.

- 417 people are registered on Council’s ‘Citizens Lottery’ and from it, since February 2020, participants have been randomly chosen to deliberate on 2 citizen panels and participate in various community engagement projects.

## Facts

- Residents satisfied with Council 78%, up from 69% in 2016

- $76 million own-source revenue, up 16% compared with 2015/16

- 78% of Operational Plan activities achieved and 11% substantially achieved

## Strategy 5.1 - Engage and involve community in decision making

### Our Council

Council has nine councillors and a popularly elected Mayor, who hold office for a period of four years. As a result of COVID-19 restrictions, the Local Government elections were postponed to 4 September 2021. The current term of council was extended for this additional year. The following Councillors were elected in the 2016 NSW Local Government Elections and held office in 2019/20:

Mayor Simon Richardson

simon.richardson@cr.byron.nsw.gov.au

Deputy Mayor Sarah Ndiaye

sarah.ndiaye@cr.byron.nsw.gov.au

Cr Basil Cameron

basil.cameron@cr.byron.nsw.gov.au

Cr Cate Coorey

cate.coorey@cr.byron.nsw.gov.au

Cr Jan Hackett

jan.hackett@cr.byron.nsw.gov.au

Cr Alan Hunter - email

alan.hunter@cr.byron.nsw.gov.au

Cr Michael Lyon

michael.lyon@cr.byron.nsw.gov.au

Cr Jeannette Martin

jeannette.martin@cr.byron.nsw.gov.au

Cr Paul Spooner

paul.spooner@cr.byron.nsw.gov.au

### Elected Representatives

As an elected person, the role of a Councillor is to:

- represent the interests of the residents and ratepayers;

- provide leadership and guidance to the community; and,

- facilitate communication between the community and the Council.

## Councillors' Remuneration

Local Government Act 1993 Section 428

| Item | Amount |
| --- | --- |
| Mayoral Allowance | 44,250 |
| Councillor fees | 182,520 |
| Total | 226,770 |

Local Government (General) Regulation 2005 
Clause 217(1)(a1)(i)-(viii)

| Item | Amount |
| --- | --- |
| Mayor vehicle expenses | 7,896 |
| Telephone calls made by councillors | 16,303 |
| Catering | 10,251 |
| Stationery/Equipment | 9,351 |
| Attendance of councillors at conferences and seminars | 9,950 |
| Training of councillors and provision of skill development | 1,895 |
| Intra and Inter State visits by councillors, including transport, accommodation and other out of pocket travelling expenses | 14,769 |
| Councillor assistance program | 1,529 |
| Overseas visits by councillors, including transport, accommodation and other out of pocket travelling expenses | 0 |
| Expenses of any spouse, partner or other person who accompanied a councillor | 0 |
| Expenses involved in the provision of care for a child or an immediate family member of a councillor | 1,342 |
| Legal expenses | 0 |
| Total | 73,286 |

For further information refer to Council’s Councillor Expenses and Facilities Policy 2019.

## Overseas Visits

Local Government Act 1993 Section 428(2)(r)
Local Government (General) Regulation 2005 Clause 217(1)(a)

There were no overseas trips undertaken by Councillors but one overseas trip by a Council staff member and a consultant during the period 1 July 2019 to 30 June 2020.

The purpose of the overseas trip was in regard to Bioenergy technical site visits in Western Europe and North America as there are no Bioenergy reference sites in Australia. The technologies and facilities have been embraced and implemented in Western Europe and North America.  To be successful in Byron Shire given Council is progressing the feasibility of such a facility, it is important that such a facility’s operational issues are properly understood by Council’s Utilities engineering personnel.

Therefore as per Council Resolution 19-343, Council conducted fact-finding technical visits to operating HZI and Bekon BioEnergy facilities in Western Europe and in North America (USA and Canada).

During 12-27 August 2019, Council inspected ten operating facilities. The ten bioenergy facilities inspected during this time were in the locations as follows:

- Werdholzli, Canton of Zurich, Switzerland

- Vetroz, Canton of Valais, Switzerland

- Winterthur, Canton of Zurich, Switzerland

- Saerbeck, Steinfurt, Germany

- Gutersloh, Germany

- Enger, Germany

- Dessau, Germany

- Surrey, Metro Vancouver, BC Canada

- Santa Barbara County, California, USA

- San Luis Obispo County, California, USA

Total cost of the site visits was $ 27,624.

## How can you be involved?

- Attending Council meetings

- Making an appointment to speak with the Mayor or Councillors

- Writing or phoning Council about the issues important to you

- Attending a public meeting or forum to discuss specific issues

- Joining a Council committee or project reference group

### Council Meetings

All Ordinary Meetings are held in the Council Chambers at Station Street, Mullumbimby.  A current meeting schedule is available on Council’s website.

#### Agendas and Minutes

Agendas are uploaded to Council’s website nine days prior to an Ordinary Meeting. Minutes are uploaded as soon as possible following the meeting.

#### Address a Council Meeting

Public access relating to items on agendas, submission to Council, and public questions is heard at the start of the meeting. For further information about Public Access Sessions at Council meetings or to register, visit Council’s website.

### Delivery Program Actions

#### Delivery Program Action 5.1.1 - Facilitate inclusive community consultation and stakeholder engagement to inform Council decision making (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.1.1.1 | Revise Community Engagement Policy to incorporate outcomes of the Byron Model | Achieved |
| 5.1.1.2 | Implement the “Byron Model” for deliberative democracy under a 2 year trial | Achieved |
| 5.1.1.3 | Hold quarterly community roundtables meetings | Achieved |
| 5.1.1.4 | Conduct Community Survey | Achieved |
| 5.1.1.5 | Prepare a Community Participation Plan | Achieved |
| 5.1.1.6 | This activity was removed in the Q1 Amendment | N/A |
| 5.1.1.7 Res 19-681 | Develop and implement youth advisory/ leadership program | Achieved |

#### Delivery Program Action 5.1.2  - Enhance staff capacity in community engagement

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.1.2.1 | Continue to build staff capacity in community engagement | Achieved |
| 5.1.2.2 | Implement inclusive Community Engagement Policy | Achieved |
| 5.1.2.3 | Develop Engagement Toolkit for staff to include Council providing information in Plain English | Achieved |

#### Delivery Program Action 5.1.3  - Enhance community access through digital technologies which broaden participation and support inclusion

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.1.3.1 | Make available Council's Ordinary Meeting business papers; enable business papers to be accessed by persons using assistive technology | Achieved |
| 5.1.3.2 | Develop online governance manual | Achieved |
| 5.1.3.3 | Improve access to Council meetings for the hearing impaired | Achieved |
| 5.1.3.4 | In consultation with users, improve the look and feel of the eServices portal on Council's website, within the limits of the eServices configuration options | Achieved |
| 5.1.3.5 | Facilitate and promote online opportunities for community access and make community access opportunities accessible to people using assistive technology | Achieved |
| 5.1.3.6 | Increase use of online and social media engagement tools - such as 'yoursay', Instagram polls and menti | Achieved |

### Democracy, differently - The Byron Model

Our community is passionate about the culture and lifestyle which makes Byron Shire unique. There is a strong desire for members of the community to be involved in decision-making about the things that impact their lives. Our community is home to hundreds of community interest groups and an even greater number of passionate individuals who are not afraid to speak up.

How then, can Council make decisions that are more representative and clearly deliberative, with structures that restore trust?

A co-design process was developed to draw together the views of Councillors, Council staff, stakeholders, and randomly selected citizens; allowing us to tap into the knowledge, skills, and experiences abundant within our community. It was an opportunity to learn “how to do” engagement differently, to hear from a broad cross-section of the community and to think about decision-making from a new perspective.

#### Byron Model Panel

- Citizens - A panel of 18 randomly selected citizens  representative of the Byron Shire community (in terms of age, gender, and geographic areas)

- Stakeholders - Invited representatives from five different organisations: Byron Chamber of Commerce, Brunswick Heads Chamber of Commerce, Destination Byron, Community Alliance for Byron Shire and the Byron Youth Service.

- Councillors - Elected representatives of the Byron Shire Council

- Staff - A broad cross-section of staff from across all levels of the organisation

"How do we want to make democratic decisions in Byron Shire that can be widely supported?"

Over three months of deliberations and collaboration the Panel explored a wide range of views, opinions, and ideas; it established mechanisms for active discussion and methods to reach consensus. One of the notable recommendations and achievements to date is the establishment of a ‘Citizens Lottery’. This involved inviting residents to register to be part of a pool of citizens, with the opportunity to be randomly selected for engagement activities over the next two years.   Over 400 people registered and the Citizen Lottery has been successfully used in a number of projects already, including the appointments to our ‘Place Planning Collective’, engagement on a new Arts and Culture Strategy and to provide feedback on a number of surveys.

The Panel’s Final Recommendations Report provides a series of guidelines and a pro-forma centred around the key themes of trust, communication, and identity; and the development of an engagement framework with a series of triggers for how, when, and at what level the community should be involved in decisions.

Empowering the community meant adopting the recommendations from the Panel, and Council embraced this democratic process and developed a response and commitment to a two-year trial of implementation which commenced in September 2019.

## Strategy 5.2 - Create a culture of trust with the community by being open, genuine and transparent

## Community Vision:

Culturally rich, thriving communities living in harmony, responding positively to the challenges of our world, and leading by example

### Council’s values

Council staff have embedded the following important values into their everyday tasks and contact with each other and the community.

- We lead with enthusiasm and purpose;

- We are open, honest, and respectful;

- We foster wellbeing and creativity;

- We achieve our goals and succeed together.

These words and images help staff focus on what is important to them about values.  We have built these values into the staff recognition and acknowledgement programs.

Byron Shire Council’s workforce is every bit as eclectic and passionate as the community we serve and our organisational values support this diversity and individuality and underpin all we do:

One of the many benefits of having a capable, committed and engaged workforce is satisfied customers.  Our leadership, culture development and health and well being programs mean our people take more pride in their work, think about the impact of our work on the experience of our community and customers and we work well together to deliver great outcomes with our community.

## Byron Shire Profile

### Location

Byron Shire is located on the Far North Coast of NSW and shares its boundaries with the Tweed, Lismore and Ballina Local Government Areas (LGAs). Brisbane is approximately 200 kilometres north and Sydney approximately 800 kilometres to the south.  The Shire is 566.7 square kilometres in size and is famed for its rural beauty and beaches.

### Population

The official population of Byron Shire as of 30 June 2019 is 35,081.The Table below shows the changes in population from 2006 to 2019.

#### Estimated Resident Population (ERP)

| Year (ending June 30) | Number | Change in number | Change in percent |
| --- | --- | --- | --- |
| 2006 | 30,125 | N/A | N/A |
| 2007 | 30,174 | +49 | +0.16 |
| 2008 | 30,347 | +173 | +0.57 |
| 2009 | 30,537 | +190 | +0.63 |
| 2010 | 30,664 | +127 | +0.42 |
| 2011 | 30,712 | +48 | +0.16 |
| 2012 | 31,210 | +498 | +1.62 |
| 2013 | 31,756 | +546 | +1.75 |
| 2014 | 32,263 | +507 | +1.60 |
| 2015 | 32,803 | +540 | +1.67 |
| 2016 | 33,399 | +596 | +1.82 |
| 2017 | 34,011 | +612 | +1.83 |
| 2018 | 34,545 | +534 | +1.57 |

Source: Australian Bureau of Statistics, Regional Population Growth, Australia (3218.0). Compiled and presented in profile.id by .id, the population experts.

### Social Characteristics

The Byron Shire community is a diverse and colourful mix of people.  Each of the towns and rural villages has its own distinctiveness with a mix of cultural values, embracing both traditional and alternative lifestyles and philosophies.

### Economy and Industry

Byron Shire’s Gross Regional Product was $1.84 billion in the year ending June 2019, growing 1.2% since the previous year. Accommodation and Food Services is the largest employer, generating 2,620 local jobs in 2018/19.

Tourism is a major economic driver. In 2018/19, the total tourism and hospitality sales in Byron Shire was $579.9m, the total value added was $340.3 million.

In 2016, there were 1,708 people who make up the tourism and hospitality workforce in Byron Shire, of this 40.7% worked full-time and 59.4% worked part-time or were away from work.

## Social Infrastructure

### Health

Hospital services in Byron Shire were consolidated in 2016 in a new Facility. Byron Central Hospital is a purpose built hospital that replaced the Mullumbimby and Byron Bay hospitals. General hospitals are located at Lismore and Tweed Heads with Gold Coast and Brisbane emergency and specialist services are accessible to the north. Private Hospitals are located in Lismore and on the Gold Coast.

### Universities and Vocational Colleges

Southern Cross University and the North Coast Institute of TAFE offer a wide-ranging selection of courses through a variety of campuses. Distance education programs are available through the institutions.

### High Schools and Primary Schools

The Byron Shire community is well-served by a range of public and private schools providing a diversity of educational opportunity.

### Children’s Services

Council’s Sandhills Early Childhood Centre provides long day care for children from 6 weeks to 5 years.  Council operates After School Care and Vacation Care services at Byron Bay, Mullumbimby and Brunswick Heads.

Council also supports the following  preschools by providing land and/or buildings for the delivery of services for children aged 3 to 5 years:

- Federal Community Preschool,

- Lillypilly Pre-school at Brunswick Heads,

- Ocean Shores Community Pre-school,

- Bangalow Long Day Care Centre,

- Durrumbul Pre-school,

- Byron Bay Preschool,

- Suffolk Park Integrated Children’s Centre,

- Mullumbimby Community Preschool

- Periwinkle Pre-school

### Inspiring Future Leaders – Byron Shire Youth Challenge

Run for the first time in 2019/20, the Byron Youth Challenge aimed to inspire young people aged 15-16 to become young civic leaders through a series of participatory activities and challenges related to the functions of Local Government.   Students from the local Mullumbimby High School worked with staff to explore their chosen wicked problem – “How can we reduce food waste in the Byron Shire?” Their proposed solution was to work with Council and other relevant organisations to coordinate a food waste expo on ‘Stop Food Waste Day’ in Byron Bay. The expo was postponed due to COVID-19.

### Delivery Program Actions

#### Delivery Program Action 5.2.1 - Provide timely, accessible and accurate information to the community

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.2.1.1 | Review Operational Plan annually | Achieved |
| 5.2.1.2 | Embed and implement corporate planning and reporting software | Achieved |
| 5.2.1.3 | Continuous improvements of reporting on progress of Delivery Program actions | Achieved |
| 5.2.1.4 | Prepare and submit Annual Report | Achieved |
| 5.2.1.5 | Keep community informed about community-led governance opportunities, projects and progress | Achieved |
| 5.2.1.6 | Publish GIPA open access information online | Achieved |
| 5.2.1.7 | Develop 'knowledge bank' as one-stop-shop for information (i.e. internal cheat sheet/script on key Council topics) | Achieved |
| 5.2.1.8 | Ensure published information meets Disability Inclusion Accessibility requirements | Achieved |
| 5.2.1.9 | Develop online information that promotes inclusive recreation opportunities in the Shire consistent with the Open Space and Recreation Plan including open space accessibility | Partially Achieved |
| 5.2.1.10 | Develop information package to support understanding and use of the Open Space framework and hierarchy consistent with the Open Space and Recreation Plan | Partially Achieved |
| 5.2.1.11 | Support provision of geospatial information to the public via council’s website, subject to investigation of funding sources | Achieved |

#### Delivery Program Action 5.2.2 - Incorporate wellbeing framework within organisation to inform decision making

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.2.2.1 | Implement the wellbeing framework | Partially Achieved |
| 5.2.2.2 | Facilitate annual Community Donations Program via advertised grant round and community workshops | Achieved |

#### Delivery Program Action 5.2.3 - Enhance community access through digital technologies which broaden participation and support inclusion

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.2.3.1 | Maintain, publish and report on relevant registers – including Councillors and designated staff Disclosures of Interest, Councillor and staff gifts and benefits, and staff secondary employment | Achieved |
| 5.2.3.2 | Maintain register of delegations | Achieved |
| 5.2.3.3 | This activity was removed in the Q1 Amendment | N/A |
| 5.2.3.4 | Policies reviewed, updated and published online | Achieved |

#### Delivery Program Action 5.2.4 - Support Councillors to carry out their civic duties

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.2.4.1 | Implement Councillor learning, development and capability framework | Achieved |
| 5.2.4.2 | Deliver Council meeting secretariat – including agenda preparation, minutes and council resolutions monitoring | Achieved |
| 5.2.4.3 | Provide support to Councillors – including councillor requests, briefing sessions, provision of facilities and payment of expenses, and record keeping | Achieved |
| 5.2.4.4 | Implement and manage Code of Conduct training programs for Councillors, staff, and committee members | Achieved |
| 5.2.4.5 | Implement and manage training in respect of Council's Code of Meeting Practice | Achieved |

#### Delivery Program Action 5.2.5 - Enhance access and availability of information to the community

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.2.5.1 | Publish the 4 year works programs and activities online to the community | Substantially Achieved |
| 5.2.5.2 | Exhibit Development Applications as required | Achieved |

#### Delivery Program Action 5.2.6 - Enhance access and availability of information to the community

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.2.6.1 | Support and guide staff in the preparation and implementation of communication plans for projects and initiatives | Achieved |
| 5.2.6.2 | Manage media and social media enquiries about Council activities | Achieved |
| 5.2.6.3 | Keep community and Crown Reserve user groups updated with Crown Lands Transition progress information | Achieved |

## Stretegy 5.3 - Deliver a high level of customer service

### Delivery Program Actions

#### Delivery Program Action 5.3.1 - Enhance external and internal customer service effectiveness

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.3.1.1 | Maintain online reporting to community on service guarantees | Achieved |
| 5.3.1.2 | This activity was removed in the Q1 Amendment | N/A |
| 5.3.1.3 | Implement inclusive and accessible Customer Service Strategy with Charter | Achieved |
| 5.3.1.4 | Implement customer service training program focussed on quality and service excellence | Achieved |

#### Delivery Program Action 5.3.2 - Further develop a proactive customer service culture

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.3.2.1 | Develop internal capacity building - i.e. ride along program, training | Achieved |
| 5.3.2.2 | Provide customer enquiry statistics/business intelligence data to inform strategic decision-making | Substantially Achieved |
| 5.3.2.3 | Deliver great service to our customers and provide consistent, accurate and timely information | Achieved |

There was a 5% increase in Customer Satisfaction in 2020.

## Strategy 5.4 - Manage Council’s assets and allocate resources in a fair and holistic manner

### Delivery Program Actions

#### Delivery Program Action 5.4.1 - Further develop Fleet Management Systems to ensure that fleet is managed to sustainably and efficiently support delivery of services and infrastructure programs

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.4.1.1 | Annual review of suitability and utilisation of light and heavy fleet | Achieved |
| 5.4.1.2 | Renewal program of Council's fleet | Achieved |

#### Delivery Program Action 5.4.2 - Improve further Asset Management Systems capability (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.4.2.1 | Improve the data quality of the Asset Register and GIS | Achieved |

#### Delivery Program Action 5.4.3 - Provide reporting on key Infrastructure expenditure and the associated State Government measures

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.4.3.1 | Improve the data quality of Work Orders (maintenance and capital expenditure) | Achieved |
| 5.4.3.2 | Complete the annual infrastructure report (Special Schedule 7 of the financial statements) | Achieved |

#### Delivery Program Action 5.4.4 - Work with community to prioritise actions from the Place Plans (SP)

As recommended by the Community Solutions Panel, Council continues to work with the community to priorities actions from Place Plans.

#### Delivery Program Action 5.4.5 - Progress implementation of inclusive and integrated resourcing strategy

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.4.5.1 | Review skills step assessment criteria to support new grades in salary system | Achieved |
| 5.4.5.2 | Implement a reverse mentoring program for staff across different generational groups | Achieved |
| 5.4.5.3 | Review recruitment practices to ensure they are inclusive and identify partners to promote job opportunities for people with disability across the Byron Shire | Achieved |
| 5.4.5.4 | Monitor, review and update Long Term Financial Plan | Partially Achieved |
| 5.4.5.5 | 10 year capital plans and programs reviewed annually and projects developed and scoped | Achieved |

# Our Workforce

## General Manager

### Mark Arnold

The General Manager is the most senior employee of Council.  The General Manager is selected and appointed by the Council, on a renewable fixed term, performance-based contract for a maximum of five years.

Under the Act, the General Manager’s responsibilities include:

- efficient and effective operation of the Council organisation and day-to-day management.  This includes ensuring Council decisions and policies are implemented;

- appointing, directing and dismissing staff in accordance with an organisation structure and resources approved by the Council;

- implementing the Council’s equal employment opportunity Management Plan; and

- exercising other functions as delegated by the Council.

The General Manager may, in turn, delegate functions to other staff.

Director Corporate and Community Services

### Vanessa Adams

The Director Corporate and Community Services is responsible for making a strategic contribution to the operations of the Executive Team, as well as ensuring the technical and service expertise required in their areas of responsibility outlined in the organisation structure. Vanessa Adams was appointed to the position in November 2018. The primary objective of the position is to plan, manage and review the delivery of Council’s corporate and community services in accordance with the Community Strategic Plan and integrated planning and reporting principles.

Director Infrastructure Services

### Phillip Holloway

The Director Infrastructure Services is responsible for making a strategic contribution to the operations of the Executive Team, as well as ensuring the technical and service expertise required in their areas of responsibility outlined in the organisation structure. The primary objective of the position is to plan, resource, strategically manage and review the effective provision of infrastructure works and services in accordance with Council’s strategic asset management plans.

Director Sustainable Environment and Economy

### Shannon Burt

The Director Sustainable Environment and Economy is responsible for making a strategic contribution to the operations of the Executive Team, as well as ensuring the technical and service expertise required in their areas of responsibility outlined in the organisation structure. The primary objective of the position is to plan for and promote a sustainable environment and economy through the delivery of appropriate strategic land use and natural resource planning and regulatory services.

## General Manager and Senior Management Remuneration

Local Government (General) Regulation 2005 Clause 217(1)(b)(c)

Senior staff were employed by Council during the reporting period 1 July 2019 to 30 June 2020.

Total remuneration, shown below, includes:

- Total value of salary component of package.

- Total amount of any bonus payments, performance or other payments that do not form part of salary component.

- Total employer’s contribution to superannuation (salary sacrifice or employer’s contribution).

- Total value of non-cash benefits.

- Total fringe benefits tax for non-cash benefits.

| Senior Staff | Total Remuneration $ |
| --- | --- |
| General Manager | 285,984 |
| Other Senior Staff | 661,715 |

## Organisation Structure

See appendix 6 for explanation.

## Workforce Statistics

| Employment Type | Number of Employees as at 30 June 2020 |
| --- | --- |
| Fulltime Equivalent | 324.5 |
| Permanent | 284.3 |
| Fixed term | 33.1 |
| Casual | 7.1 |

### Statistics:

- Staff turnover has reduced from 12.8% in 2018/19 to 8.4% in 2019/20

- 29% of our workforce is Gen Y or Gen Z (39 years of age or younger)

- 12 lost days due to injury compared with NSW average of 83 days (lLost days per 100 employees, 2018/19). Source: Pricewaterhouse Coopers, Local Government Performance Excellence Program

## Activities to Implement EEO Management Plan

Local Government (General) Regulation 2005 cl 217(1)(a9)

Byron Shire Council is committed to the principles of Equal Employment Opportunity (EEO), the prevention of discrimination and ensuring employees and the community understand the principles of EEO and their application.

Council continued to ensure compliance with EEO based recruitment and selection, targeted training and development, merit based transfers, non-discriminatory employment and employment separation and supporting flexibility for employees who have family and carer responsibilities.

Council’s Workforce Plan 2017-21 which includes a number of activities that support our goal of attracting and retaining a diverse workforce (Aboriginal people, people from a culturally and linguistically diverse background, people with disability, women and young people).

## Activities to Advance Recognition of Carers

Carers (Recognition) Act 2010 Section 8

Council has continued to raise awareness of the Carers (Recognition) Act and NSW Carers Charter by displaying materials throughout its worksites and distribution of information in staff newsletters, memos and emails. Council captures data in relation to employees with caring responsibilities on commencement of employment and staff can access carer’s leave.

Council provides support to carers through its Employee Assistance Program which provides employees (and immediate family members) with access to four free counselling sessions per year.  Council is committed to implementing contemporary workforce management policies that promote and encourage flexibility and ensuring employees who are carers are provided with appropriate workplace support and flexibility.

## Strategy 5.5 - Manage Council’s finances sustainably

### Delivery Program Actions

#### Delivery Program Action 5.5.1 - Enhance the financial capability and acumen of Council

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.5.1.1 | Financial reporting as required provided to Council and Management | Achieved |
| 5.5.1.2 | Support the organisation in identifying financial implications of projects, proposals and plans | Achieved |

#### Delivery Program Action 5.5.2 - Improve further Asset Management Systems capability (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.5.2.1 | Maintain and improve internal financial controls | Achieved |
| 5.5.2.2 | Complete annual statutory financial reports | Achieved |
| 5.5.2.3 | Ensure Council revenue billing and payments are available in an accessible format | Achieved |
| 5.5.2.4 | Debt recovery is maintained within Office of Local Government benchmark | Substantially Achieved |
| 5.5.2.5 | Manage treasury functions of Council to maintain cash flow and maximise return on invested funds | Achieved |
| 5.5.2.6 | Identification of ethical investment opportunities with environmental and social inclusion outcomes | Achieved |
| 5.5.2.7 | Implementation of new Accounting Standards AASB15/AASB1058 - Revenue Recognition and AASB 16 - Leases | Substantially Achieved |
| 5.5.2.8 | Implementation of sundry debtor invoices via email | Achieved |

#### Delivery Program Action 5.5.3 - Ensure Council's procurement framework is robust, efficient and effective (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.5.3.1 | Develop and implement forward procurement plan to ensure compliance with Local Government Act | Partially Achieved |
| 5.5.3.2 | Implement internal awareness and training program to upskill staff in procurement | Achieved |
| 5.5.3.3 | Assist in building the NRJO Council’s regional procurement capacity | Achieved |
| 5.5.3.4 | Improve Council’s sustainable procurement performance | Achieved |
| 5.5.3.5 | Review tender documents to give greater weighting to social enterprise companies / service providers that support and encourage inclusive practices, where feasible | Substantially Achieved |
| 5.5.3.6 | Undertake a multi-stage procurement process for Council's electrical supply; including bio-energy and Dingo Lane projects | Achieved |

## Special Rate Variation Expenditure

Local Government Act 1993 Section 508(2), 508A)

Council has complied with all the reporting obligations of historical Special Rate Variations prior to the 2017/18 Special Rate Variation Approval.

The reporting obligations have either expired due to the conditions attached to the Special Rate Variation approval or on the advice provided by the Office of Local Government in 2015 that it is no longer required to annually report after a period of ten years.

### 2017-2018 Special Rate Variation

Council received approval from the Independent Pricing and Regulatory Tribunal (IPART) on 9 May 2017, to increase general rates by 7.50% per annum (inclusive of any rate pegging announcement) per year for four financial years commencing on 1 July 2017.  This rate increase will then become a permanent addition to Council’s general rates revenue.

It is expected this Special Rate Variation will generate the following additional revenue that Council will apply consistent with its application and in accordance with the IPART approval:

- 2017/18 - $1,1,85,100

- 2018/19 - $2,276,400

- 2019/20 - $3,474,700

- 2020/21 - $4,788,600

A reconciliation of 2017/18 Special Rate Variation (SRV) funds is provided in the following table:

| Item | Amount $ |
| --- | --- |
| Unexpended 2017-2018 SRV funds brought forward 1 July 2019 | 33,665 |
| 2017-2018 SRV funds raised 2019-2020 financial year | 3,474,700 |
| Total 2017-2018 SRV Funds available 2019-2020 | 3,508,365 |
| Less: 2017-2018 SRV Funds expended | 3,394,754 |
| Unexpended 2017-2018 SRV funds at 30 June 2020 | 113,611 |

At 30 June 2020, $113,611 of the 2017/18 Special Rate Variation derived funds remain unspent which will be carried forward to the 2020/21 financial year.

Council in determining the 2019/20 Budget Estimates resolved in addition to other funds to allocate an additional $4,138,100 for the 2019/20 financial year as indicated in the following table along with unexpended SRV funds from 2018/19 of $33,700 for total Special Rate Variation available funding of $3,508,400. The following table also identifies the schedule of works, actual expenditure achieved with other funding totalling $7,006,216.

### Special Rate Variation Expenditure as at 30 June 2020

### Capital Works Expenditure

| Expenditure Item | Budget $ | Actual Expenditure $ | 2019/20 SRV Funding $ | Other Funding $ | Total Funding $ | % Expended | Project Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sporting Infrastructure Renewal (Shire wide) | 50,000 | 39,939 | 50,000 | 0 | 50,000 | 79.88% | Complete |
| Reseal - Coorabell Road (Ch 80 - 3,770) | 160,200 | 160,230 | 104,400 | 55,800 | 160,200 | 100.02% | Complete |
| Reseal - Coorabell Road (Ch 4,170 - 5,210) | 69,600 | 69,624 | 69,600 | 0 | 69,600 | 100.03% | Complete |
| Reseal - The Pocket Road (Ch 8,730 - 10,370) | 66,100 | 66,169 | 66,100 | 0 | 66,100 | 100.10% | Complete |
| Reseal - Mullumbimby Road (Ch 30 - 3,020) | 162,100 | 162,098 | 162,100 | 0 | 162,100 | 100.00% | Complete |
| Coolamon Scenic Drive North (Ch 4220 - | 74,000 | 73,995 | 28,300 | 45,700 | 74,000 | 99.99% | Complete |
| Reseal - Argyle Street - AC Overlay (Ch 260 - 773) | 298,900 | 298,676 | 282,400 | 16,500 | 298,900 | 99.92% | Complete |
| Clifford Street - AC Overlay (Ch 0 - 280 | 205,600 | 205,641 | 161,900 | 43,700 | 205,600 | 100.02% | Complete |
| Renewal of playground equipment (Shire wide - emergent) | 25,000 | 27,977 | 25,000 | 0 | 25,000 | 111.91% | Complete |
| Byron Bay Town Centre Renewals - Landscape/Precinct Plan | 61,400 | 62,422 | 58,000 | 3,400 | 61,400 | 101.67% | Complete |
| Replacement of damaged Kerb and Gutter Shire Wide as per inspection Report | 68,100 | 7,454 | 40,500 | 27,600 | 68,100 | 10.94% | Works programmed for delivery 20/21 FY. |
| Bridge - Byron Bridge | 255,600 | 648,797 | 55,600 | 200,000 | 255,600 | 253.83% | Under construction |
| Bridge - South Arm | 1,656,800 | 1,181,758 | 400,000 | 1,256,800 | 1,656,800 | 71.33% | Under construction |
| The Pocket Road Stage 1 (Ch 1,790 - 2,810) | 1,129,600 | 1,007,217 | 67,300 | 1,062,300 | 1,129,600 | 89.17% | Stage 1 complete |
| Gravel Resheeting | 311,500 | 321,257 | 300,000 | 11,500 | 311,500 | 103.13% | Works program complete |
| The Pocket Road Stage 2 (Ch 2,810 - 3,690) - Design only | 50,000 | 33,158 | 20,000 | 30,000 | 50,000 | 66.32% | Design underway |
| Myocum Road (segments between Ch 0 - 9,690) - Design Only | 80,000 | 105,421 | 80,000 | 0 | 80,000 | 131.78% | Design underway |
| Massinger Street (Ch 0 - 255) - DESIGN | 4,500 | 2,635 | 4,500 | 0 | 4,500 | 58.55% | Design complete |
| Heavy Patching | 333,300 | 333,276 | 333,300 | 0 | 333,300 | 99.99% | Works program complete |
| Brunswick Heads Scout Hall Road Safety Improvements | 15,000 | 9,773 | 15,000 | 0 | 15,000 | 65.16% | Complete |
| Gordon Street Parking Improvements | 50,000 | 55,670 | 50,000 | 0 | 50,000 | 111.34% | Complete |
| Removal of Rusted Steel Supports for Old Auto Blind System | 15,000 | 0 | 13,600 | 1,400 | 15,000 | 0.00% | Works Ordered |
| Replace Back Doors in Chambers | 15,000 | 0 | 15,000 | 0 | 15,000 | 0.00% | Works Ordered |
| Emergency Exit Gates for Rear Fence | 20,000 | 8,080 | 20,000 | 0 | 20,000 | 40.40% | Complete |
| Shade Structure for CI Courtyard | 10,000 | 4,774 | 10,000 | 0 | 10,000 | 47.74% | Works underway, completed in July 2020 |
| Total Capital Works Expenditure | 5,187,300 | 4,886,041 | 2,432,600 | 2,754,700 | 5,187,300 | 94.19% |  |

### Special Rate Variation Expenditure as at 30 June 2020

### Maintenance Expenditure

| Expenditure Item | Budget $ | Actual Expenditure $ | 2019/20 SRV Funding $ | Other Funding $ | Total Funding $ | % Expended | Project Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Byron Bay Pool – Maintenance | 52,600 | 23,733 | 23,400 | 29,200 | 52,600 | 45.12% | Complete |
| Mullumbimby Bay Pool – Maintenance | 52,500 | 31,311 | 23,400 | 29,100 | 52,500 | 59.64% | Complete |
| North - Urban Drainage Maintenance | 275,700 | 260,812 | 56,700 | 219,000 | 275,700 | 94.60% | Complete for year |
| South - Urban Drainage Maintenance | 195,600 | 270,076 | 56,700 | 138,900 | 195,600 | 138.08% | Complete for year |
| Rural Drainage Maintenance | 310,300 | 285,199 | 38,700 | 271,600 | 310,300 | 91.91% | Complete for year |
| Urban Roads - Patching | 375,100 | 465,641 | 280,000 | 95,100 | 375,100 | 124.14% | Complete for year |
| Rural Roads - Patching | 880,900 | 575,131 | 312,600 | 568,300 | 880,900 | 65.29% | Complete for year |
| 3141.1 - Paved Footpath Maintenance | 57,900 | 39,639 | 25,000 | 32,900 | 57,900 | 68.46% | Complete for year |
| Brunswick Heads Skate Park Renewal | 30,000 | 29,505 | 30,000 | 0 | 30,000 | 98.35% | Complete |
| Mullumbimby Skate Park Renewal | 159,500 | 139,128 | 159,500 | 0 | 159,500 | 87.23% | Complete |
| Total Maintenance Expenditure | 2,390,100 | 2,120,175 | 1,006,000 | 1,384,100 | 2,390,100 | 88.71% |  |

### Summary of Special Rate Variation Expenditure as at 30 June 2020

| Expenditure Item | Budget $ | Actual Expenditure $ | 2019/20 SRV Funding $ | Other Funding $ | Total Funding $ | % Expended |
| --- | --- | --- | --- | --- | --- | --- |
| Total Capital Works Expenditure | 5,187,300 | 4,886,041 | 2,432,600 | 2,754,700 | 5,187,300 | 94.19% |
| Total Maintenance Expenditure | 2,390,100 | 2,120,175 | 1,006,000 | 1,384,100 | 2,390,100 | 88.71% |
| Total Expenditure | 7,577,400 | 7,006,216 | 3,438,600 | 4,138,800 | 7,577,400 | 92.46% |

## s356 Contributions/Donations

Local Government (General) Regulation 2005 cl 217(1)(a5)

Council supported over 60 community groups during 2019/20 with over $560,000 in donations towards assisting them to offer services or provide benefits to Byron Shire residents and visitors.

Despite restricted activities due to the COVID-19 pandemic from March 2020, there were over 200 public events hosted, over 1200 workshops run, 20 services provided and 95 initiatives supported with almost 12,000 people benefiting (plus over 100,000 visitors). Preschools, halls, surf clubs and other service organisations were supported by Council in addition to many events and activities.

| Total moneys distributed under Section 356 of the Local Government Act 1993 | Total Donations $ |
| --- | --- |
| Moneys distributed under Policy Community Initiatives Program | 43,250.00 |
| Moneys distributed under the Events and Festivals Sponsorship Fund | 7,636.77 |
| Moneys distributed from the Mayor’s Discretionary fund | 2,240.28 |
| As adopted in 2019/20 Budget | 21,936.36 |
| Moneys donated under Policy Section 356 Donations – Rates Water and Sewerage Charges | 125,128.92 |
| Moneys donated as rental subsidies | 360,501.00 |
| TOTAL | $560,693.33 |

| Moneys distributed under Policy Community Initiatives Program | Donation $ |
| --- | --- |
| Name of Community Organisations or Project |  |
| Japanese Youth Drum Project | 5,000.00 |
| Bangalow Koalas | 5,000.00 |
| Seabin Foundation Limited | 5,000.00 |
| Byron Youth Theatre | 5,000.00 |
| Big Scrub Landcare | 5,000.00 |
| Shedding Community Workshop | 5,000.00 |
| Sprung! Integrated Dance Theatre | 5,000.00 |
| Bangalow Lions Club | 2,250.00 |
| Brunswick Heads Chamber of Commerce (Mullum2Bruns Paddle) | 1,000.00 |
| Queer Family | 5,000.00 |
| TOTAL | $43,250.00 |

| Moneys distributed under the Events and Festivals Sponsorship Fund | Donation $ |
| --- | --- |
| Name of Organisation or Project |  |
| Japan Festival Byron Bay | 2,250.00 |
| Seabin Foundation Limited | 3,000.00 |
| Northern Rivers Food Incorporated | 900.00 |
| Creative Mullumbimby | 1,486.77 |
| TOTAL | $7,636.77 |

| Section 356 Donations from the Mayor’s Discretionary Funds | Donation $ |
| --- | --- |
| Name of Community Organisations or Individual |  |
| Byron Bay High School | 200.00 |
| Mullumbimby High School | 200.00 |
| Byron Rudolf Steiner School | 200.00 |
| Mullumbimby Shearwater School | 200.00 |
| Ocean Shores Art Expo | 300.00 |
| Sophia Gardner | 140.28 |
| Resilient Byron | 1,000.00 |
| TOTAL | $2,240.28 |

| Section 356 Donations – As adopted in 2019/20 Budget | Donation |
| --- | --- |
| Name of Community Organisations or Project |  |
| North Coast Academy of Sport | 3,900.00 |
| Tweed/Byron Life Education | 3,200.00 |
| Westpac Rescue Helicopter | 5,100.00 |
| Brunswick Valley Rescue | 4,636.36 |
| Brunswick Volunteer Marine Rescue | 5,100.00 |
| TOTAL | $21,936.36 |

## Community Initiatives Program 2019/20

Successful application to Council’s Community Initiatives Program 2019/20 funding round are outlined below:

| Name | Purpose |
| --- | --- |
| Japanese Youth Drum Project | This project delivered and shared cultural diversity awareness activities. A regular monthly gathering also provided language practice aimed at supporting the Japanese community to share their culture with young people. |
| Bangalow Koalas | Bangalow Koalas Community Wildlife Corridor is connecting and creating a koala corridor from Byron Bay across the hinterland towards Repentance Creek. The corridor will enhance, protect and conserve habitat for vulnerable Koala and critically endangered Lowland Rainforest of Subtropical Australia. |
| Seabin Foundation | Seabin coordinated and participated in community events and community group presentations including using a 3D printed miniature of a Seabin in a fish tank. |
| Byron Youth Theatre | Byron Youth Theatre created an original production and forum, ‘How on Earth’,, focusing on issues of eco-anxiety and ecological despair in relation to the current global situation. The initial stages of the project were adapted to meet with COVID-19 restrictions. Performances and workshops were held at some schools and the filmed video version of the performances will be used for further showings. |
| Big Scrub Landcare | The 21st annual Big Scrub Rainforest Day is a community environmental festival and in 2019 was about connecting our community with our critically endangered lowland subtropical rainforest. The event engaged over 500 people in 15 activities during the 4-days across the Big Scrub region Participants learned about the rainforest and its magnificent biodiversity. Participants came from interstate, the Hunter Valley, NSW South Coast, Coffs Coast and the Sunshine Coast as well as locals from our own region. Twenty-seven groups were involved in organisation and facilitation of the event including government, businesses and community groups. |
| Shedding Community Workshop | Skillhaven is a direct response to community demand to learn tiny house building skills. Shedding provided a series of 12 hands-on workshops for the community, inclusive of all genders, abilities, ages, cultures, and financial situations. |
| Sprung! Integrated Dance Theatre | A quality disability-inclusive Cabaret was produced, called “French Café”, in partnership with Brunswick Picture House, for which more than 50% of paid artists have disability. Sprung! Integrated Dance Theatre produced the French Café Project. “You’re sitting crammed in at café tables at this incredible vintage picture house in Byron Shire. The man on your left has only one leg and the woman on your right, dressed in furs and draped with pearls, has hemiplegia. But all of you are spellbound as a world class soprano sings Brel in French while a virtuoso dancer-dishwasher with Down Syndrome puts down her teatowel and abandons herself to a dance of unrequited love. This show was two hours of pure magic.” |
| Bangalow Lions Club | Funds went towards the cost of street closure and traffic control for the Bangalow Billy Cart Derby 2019. In round two, further funds were committed to support the Billycart Derby 2020 for costs of monitoring the road closure and traffic management. |
| Brunswick Heads Chamber of Commerce | Funds were a contribution to the cost of road closures, advertising of road closures and extra garbage bins for the Mullum2Bruns Paddle 2020. |
| Queer Family Project | The Queer Family Project aims to improve wellbeing, reduce social isolation and provide opportunities for connection and community for the LGBTQIA+ residents of the Byron Shire. Specifically, funding is to support the creation of safe spaces, events, workshops and other opportunities for queer people to connect through our Queer Family 2020 calendar (Jan-June). “Creating Queer Family has been an incredible journey. Over 7 months 10 events were held where 548 unique individuals actively engaged with Queer Family. It is so hard to come up with just one highlight after so many events and wonderful interactions with our community. It was an absolute joy to bring strangers together to share a meal, laugh, dance, play, form bonds, and then become firm friends at our events. To be understood, seen, validated, welcomed with open arms and feel you finally belong is priceless. “ |

## Funding & Subsidies - Supporting our Community

- In March 2020 the Westpac Life Saver Recue Helicopter performed its 10,000th mission since it started in Ballina in 1982. The rescue helicopter had 25 mission taskings in the Byron area, 11 primary response (accident/ emergency), 6 secondary (inter hospital patient transfers) and 8 search and rescue. A number of training missions were undertaken in Byron Bay in association with other agencies such as Surf Lifesaving Australia.

- The Byron Visitor Centre has continued to develop as a trusted and important resource for both locals and visitors alike, generating many thousands of dollars worth of bookings for local businesses, liaising with neighbouring Councils to support tourism initiatives and supporting local initiatives such as Take 3 for the Sea. With new volunteers joining the crew, over 20 long-standing volunteers still provide residents and visitors with excellent service.

- The Mullumbimby District Cultural Centre received a Stronger Country Communities grant to make important improvements to the Drill Hall, including the installation of a new kitchen, major renovations of the pottery studio, construction of a box office and a storage shed.

- Two theatre productions, 7 film nights and 12 other events were held at the Drill Hall prior to the hall closing for renovations, and then for COVID-19.

- The Potters’ Association participated in The Mud Trail and Mullumbimby Music Festival receiving 100 visitors each event.

- Ancillary Education workshops across 12 different subjects were offered; approximately 250 athletes, 50 coaching staff. Vocational and Life-enhancement courses were held including delivery of 8 full qualifications, 12 formal skill-sets and 419 short courses. Total of 3,972 unit enrolments.

- A preschool service was provided that offers a happy, safe and educational place for children. Approximately 50 young people attend programs every week during school terms, in a financial year approx. 100 young people. An additional 20 -30 young people per year access individual case management and support.

- 82 Sourdough mentees matched for business development (with 60 mentors). 2 Pre-accelerator programs with 17 participants.

- Byron Community College, working to capacity and high efficiency, provided employment to the largest number of staff since inception. The College continues to demonstrate high student retention rates and completion across many courses (well over the State average). Many courses filled early and enjoyed good enrolment numbers for 2020.

- Healthy Harold the giraffe is well known among children in the Byron Bay region as a regular feature in local schools, teaching students about the benefits of healthy lifestyles. Each year more than 6000 students from schools on the Far North Coast receive a visit from the Life Education van, largely thanks to the support of local unsung heroes. For more than 25 years, Byron Shire Council’s Open Spaces Team has helped keep Life Education’s wheels moving on the Far North Coast by towing the vans to local schools and storing the van during the school holidays. Byron Shire Council also donates around $3000 annually to support more children in the region to see the Life Education program.

#### Moneys donated under Policy Section 356 Donations – Rates, Water and Sewerage Charges

| Name of Centre/Hall | Assess. No. | Donation $ |
| --- | --- | --- |
| Bangalow CWA Hall 31 Byron Street BANGALOW | 735803 | 2,769.32 |
| Bangalow Heritage House Ashton Street BANGALOW | 1097997 | 1,044.00 |
| Bangalow Parks (Showground) Station Street BANGALOW | 1204411 | 3,366.00 |
| Bangalow RSL Hall 19 Station Street BANGALOW | 930800 | 4,287.98 |
| Billinudgel School of Arts 4 Wilfred Street BILLINUDGEL | 1038702 | 1,930.00 |
| Broken Head Hall 536 Broken Head Road BROKEN HEAD | 1164516 | 1,882.82 |
| Brunswick CWA Hall Park Street BRUNSWICK HEADS | 782102 | 5,602.42 |
| Brunswick Heads Memorial Hall 24 Fingal Street BRUNSWICK HEADS | 374603 | 4,974.08 |
| Brunswick Heads Scout Hall 36 South Beach Road BRUNSWICK HEADS | 928309 | 1.044.00 |
| Bangalow A & I Hall 3 Station Street BANGALOW | 931709 | 1,293.00 |
| Brunswick Valley Community Centre South Beach Road BRUNSWICK HEADS | 1103449 | 8,692.66 |
| Brunswick Valley Historical Society Stuart Street MULLUMBIMBY | 1079219 | 1,044.00 |
| Brunswick Heads RSL Hall 24 Fawcett Street BRUNSWICK HEADS | 356006 | 4,095.65 |
| Byron Bay Community Centre 69 Jonson Street BYRON BAY | 466300 | 25,481.48 |
| Marvel Street Hall (Former Senior Citizen's Hall) 37 Marvel Street BYRON BAY | 1097096 | 1,044.00 |
| Cook Pioneer Centre (Senior Citizens Mullumbimby) 32 Gordon Street MULLUMBIMBY | 428508 | 1,044.00 |
| Coorabell Hall Coolamon Scenic Drive COORABELL | 279406 | 2,429.20 |
| Durrumbul Preschool (Old Hall) Coolamon Scenic Drive COORABELL | 590208 | 47.00 |
| Eureka Hall 500 Eureka Road EUREKA | 356204 | 1,406.38 |
| Ewingsdale Hall William Flick Lane EWINGSDALE | 758805 | 983.48 |
| Federal Hall Federal Drive FEDERAL | 358903 | 1,288.36 |
| Island Quarry Ewingsdale Road BYRON BAY | 1101963 | 1,097.00 |
| Kohinur Hall 1296 Main Arm Road UPPER MAIN ARM | 587204 | 1,506.91 |
| Mullumbimby Neighbourhood Centre 55 Dalley Street MULLUMBIMBY | 1197268 | 3,455.03 |
| Mullumbimby Civic Hall 55 Dalley Street MULLUMBIMBY | 1197276 | 2,816.87 |
| Mullumbimby CWA Hall 15 Tincogan Street MULLUMBIMBY | 999409 | 1,044.00 |
| Mullumbimby Cultural Centre (Old Drill Hall) 4 Jubilee Avenue MULLUMBIMBY | 476804 | 3,355.57 |
| Mullumbimby Scout and Guides Hall Burringbar Street MULLUMBIMBY | 220103 | 1,044.00 |
| Ocean Shores Community Centre 1 Jarrah Crescent OCEAN SHORES | 831800 | 4,170.65 |
| South Golden Beach Community Centre Pacific Esplanade SOUTH GOLDEN BEACH | 1128339 | 6,664.80 |
| Suffolk Park Community Centre Alcorn Street SUFFOLK PARK | 1117605 | 3,917.03 |
| Tyagarah Hall Pacific Highway TYAGARAH | 1139278 | 863.00 |
| Byron Youth Centre 34 Gordon Street MULLUMBIMBY | 1183771 | 1,932.00 |
| Wilsons Creek Hall 724 Wilsons Creek Road WILSONS CREEK | 1181577 | 1,157.23 |
| Byron Bay Surf Club Bay Street BYRON BAY | 95802 | 9,462.00 |
| Brunswick Heads Surf Club South Beach Road BRUNSWICK HEADS | 928705 | 1,631.00 |
| Bush Fire Brigade Mullumbimby 34 A Gordon Street MULLUMBIMBY | 1183789 | 5,062.00 |
| TOTAL |  | $125,128.92 |

#### Section 356 Donations as Rental Subsidies

| Name of Community Organisation | Donation $ |
| --- | --- |
| Byron Visitor Centre | 71,500.00 |
| Mullumbimby District Cultural Centre | 29,900.00 |
| Byron Region Community College | 61,700.00 |
| Mullumbimby & District Neighbourhood Centre | 14,900.00 |
| Byron Youth Service | 5,000.00 |
| Bangalow Community Children’s Centre Inc | 90,900.00 |
| Lilly Pilly Community Preschool | 40,401.00 |
| Ocean Shores Preschool | 46,200.00 |
| TOTAL | 360,501.00 |

## Major Contracts Awarded

Local Government (General) Regulation 2005 cl 217(1)(a2)

The following major contracts (greater than $150,000) were awarded by Council during the reporting period 1 July 2019 to 30 June 2020:

| Contract Number | Nature of goods/services supplied | Contractors engaged | Amount payable under Contract |
| --- | --- | --- | --- |
| 2019-0168 | Supply and Install of Ferrous Chloride Chemical dousing and storage equipment | IXOM operations Pty Ltd Level 8, 1 Nicholson Street EAST MELBOURNE VIC | $199,150.00 |
| 2019-0059 | Parking Management System | Database Consultants Australia | $650,000.00 |
| 2019-0038 | South Arm Bridge Rehabilitation | Timber Restoration Systems 35-37 Beachmere Rd CABOULTURE QLD 4510 | $1,121,805.00 |
| 2019-0066 | Byron Creek Bridge Replacement | Ark Construction Group PO Box 592 COOLUM QLD 4573 | $1,928,441.00 |
| 2019-0005 | Byron Bay Bypass Noise Consultancy - Design | Renzo Tonin Associates NSW Pty Ltd 96 Petrie Terrace SPRING HILL QLD 4004 | $650,000.00 |
| 2019-0063 | Public Amenities Cleaning Services | Deeper Water Cleaning 15 Palmer Av OCEAN SHORES NSW | $699,468.00 |
| 2019-0046 | Yamble Reservoir Trunk Water Main | Demacs Construction PO Box 135 COOLANGATTA QLD | $669,234.00 |
| 2019-0037 | Repentance Creek Road Causeway Upgrade | Durak Civil Pty Ltd | $499,997.00 |
| 2018-0003 | Supply of Retail Electricity | Powershop Australia Pty Ltd MELBOURNE VIC 3000 | As per Schedule of rates |
| 2019-0057 | Supply and delivery of Emulsion | Bitupave LTD T/A Boral Asphalt 119 Cullen Avenue WEST WHINSTANES QLD 4007 | As per Schedule of rates |
| 2019-0052 | Arakwal Court Turn Around Renewal | GRC Civil ( Civilec Pty Ltd) | $691,623.21 |
| 2019-0021 | Premixed Concrete Supply and Delivery | - Boral Resources Pty Ltd Trinity 2-39 Dehli Road BALLINA NSW 2478 - Graham’s Concrete Pty Ltd 1 Craig Street KYOGLE NSW 2474 - Hanson Construction Materials Level 18 2/12 Macquarie Street PARRAMATTA NSW 2150 | As per schedule of rates |
| 2019-0014 | Causeway Upgrades - Upper | CivilCS Pty Ltd 626 Dunnoon Road TULLERA NSW 2480 | $712,960.16 |
| 2019-0028 | Byron Shire Flood Warning Network | JBA Pacific Scientists and Engineers Pty Ltd Trading as: Jeremy Benn Pacific (JBP)Ltd. Suite T01, ‘The Johnson’ 477 Boundary Street SPRING HILL QLD 4000 | $149,208.00 |
| 2019-0022 | Truck Haulage and/or Plant and Equipment Hire | Panel of contractors (Particulars available on request) | As per schedule of rates |
| 2019-0027 | Management of First Sun and Suffolk Beachfront Holiday Parks | Belgravia PRO Level 4/102 Albert Road SOUTH MELBOURNE VIC 3205 | $4,067,616.00 |
| 2019-0033 | Integrated Transport Management Strategy | GTA Consultants Level 25, 55 Collins Street MELBOURNE VIC 3000 | $133,508.00 |
| 2019-0009 | Processing of Co-mingled Recyclables | Polytrade Pty Ltd Dandenong South VIC 3175 | $2,200,000.00 |
| 2018-0058 | Railway Park Upgrade | Greenwood Landscape Management 1/5 Traders Way CURRUMBIN QLD 4223 | $1,190,930.25 |
| 2019-0001 | Supply & Delivery Modular Bridge Componentry | - Inquik Pty Ltd PO Box 245 ALEXANDRIA NSW 1435 - Waeger Constructions Pty Ltd 14 Shipley Dr RUTHERFORD NSW 2320 | Schedule of Rates |
| 2019-0002 | Federal Drive Land Slide Stabilisation | Piling & Civil Australia (PCA) Pty Ltd PO Box 1522 BAULKHAM HILLS NSW 1755 | $376,270 |
| 2020-0007 | Panel Of Providers Engineering and Consulting Services | - Advisian Pty Ltd - ADW Johnson - AJSWAN Consulting Pty Ltd - Alliance Automation Pty Ltd - Alluvium Consulting Australia Pty Ltd - Altus Group Cost Management Pty Ltd - Ardill Payne & Partners - Australian Wetlands Consulting Pty Ltd - Pulver Cooper & Blackley Pty Ltd - BDR Projects Pty Limited - Blair and Sons Engineering Contractors Pty Ltd - BMT Commercial Australia Pty Ltd - Cardno (NSW/ACT) Pty Ltd - Civil Consult Pty Ltd - Coffey Services Australia - Constructive Solutions Pty Ltd - Coote Burchills Engineering Pty Ltd - Daly Smith Pty Ltd - Donald Cant Watts Corke (NSW) Pty Ltd - Ecosave Pty Ltd - Ganden Pty Ltd - GeoLINK Consulting Pty Ltd - GHD Pty Ltd - H & H CONSULTING ENGINEERS PTY LIMITED ta Henry and Hymas - JK Geotechnics Pty Ltd - Kennedy Surveying Pty Ltd - Kylie Melissa Bott - Land Dynamics Pty Ltd t/a Land Dynamics Australia - LOGICAMMS AUSTRALIA PTY LTD t/a Logicamms - Merran Natasha Davis t/a Merran Davis - Michael Bale & Associates Pty Ltd - Morris Water Pty Ltd - Muller Unit Trust t/a Muller Partnership - New Beach Media Pty Ltd - Planit Consulting Pty Ltd - Public Works Advisory - SAFEgroup Automation Pty Ltd - SMEC Australia Pty Ltd - SEEG Holdings Pty Ltd - t/a Specialist Electrical Engineering Group - Tim Fitzroy & Associates Pty Ltd - TNC Engineering Pty Ltd - Tonkin Consulting Pty Ltd - Touchstone Engineering Pty Ltd - Upright Management Pty Ltd - WaterGroup Pty Ltd - Westera Partners Pty Ltd - White Environmental Services Pty Ltd - Willow and Sparrow Pty Ltd - Yindi Group Pty Ltd | As per Schedule of rates |

## Strategy 5.6 - Manage Council’s resources sustainably

### Delivery Program Actions

#### Delivery Program Action 5.6.1 - Enhance leadership effectiveness and capacity

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.1.1 | Continue regular coaching and 360 degree feedback based on LSI for Executive Team, Managers and identified top talent | Achieved |
| 5.6.1.2 | Create opportunities for leaders across Council to embed learnings from Great Managers Program | Substantially Achieved |
| 5.6.1.3 | Create collaborative leadership groups to develop organisational responses to key community issues | Achieved |

#### Delivery Program Action 5.6.2 - Ensure support for employees physical and mental health

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.2.1 | Deliver mental health first aid training to managers, team leaders and supervisors | Achieved |
| 5.6.2.2 | Deliver a health and wellbeing expo for staff | Achieved |
| 5.6.2.3 | Acquisition and implementation of StateCover's Vault software for Work Health and Safety risk management | Achieved |

#### Delivery Program Action 5.6.3 - Ensure Council's procurement framework is robust, efficient and effective (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.3.1 | Partner with managers in implementing action plans following results from the Human Synergistics Organisational Culture Inventory (OCI) and Organisational Effectiveness Inventory (OEI) culture surveys | Substantially Achieved |
| 5.6.3.2 | Maximise functionality of Council's learning management system and embed online learning throughout the organisation | Partially Achieved |
| 5.6.3.3 | Introduce criminal history checking to the employment due diligence process for any new starters performing roles entrusted with leadership, cash handling, development approval or financial management. | Achieved |

#### Delivery Program Action 5.6.4 - Ensure Council’s information systems are effective, resilient and accessible

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.4.1 | Implement the prioritised controls and operate Council's Information Security Management System (Do Phase) | Substantially Achieved |

#### Delivery Program Action 5.6.5 - Maintain and review Council information and records management functions to improve efficiencies and meet legislative compliance

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.5.1 | Coordinate and publish the Disclosure Log of Formal GIPA Access to Information requests to Council’s website | Achieved |
| 5.6.5.2 | Process Formal GIPA Access to Information Requests in accordance with legislative timeframes; review all Formal GIPA Access to information procedure to ensure legislative compliance | Achieved |
| 5.6.5.3 | Monitor all inwards electronic email received in Council’s generic mailbox, store these in Council’s Electronic Document Records Management System (EDRMS); scan and process to EDRMS all Council’s hardcopy inwards mail | Achieved |
| 5.6.5.4 | Review and update Access to Information Guide - GIPA Act 2009 (E2019/4697) | Achieved |
| 5.6.5.5 | Support the organisation to deliver business systems and technology solutions | Achieved |
| 5.6.5.6 | Deliver strategic business systems (IT) projects | Substantially Achieved |

#### Delivery Program Action 5.6.6 - Strategically align the leasing and licensing of Council assets to meet community needs

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.6.1 | Develop a policy for the implementation of the recommendations of buildings and property audit in relation to leasing and licensing | Partially Achieved |

#### Delivery Program Action 5.6.7 - Develop and embed a proactive risk management culture

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.7.1 | Embed risk management framework | Achieved |
| 5.6.7.2 | Implement training program to improve risk management | Deferred/Delayed |
| 5.6.7.3 | Implement Business Continuity Plan | Achieved |
| 5.6.7.4 | Manage Audit, Risk and Improvement program including coordinating committee recommendations | Achieved |
| 5.6.7.5 | Implement Internal and External Audit recommendations, as appropriate | Achieved |

#### Delivery Program Action 5.6.8 - Manage insurance claim portfolio in a timely, effective and efficient manner while identifying areas for improvement

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.8.1 | Assess and provide advice on internal and external insurance claims or concerns | Achieved |
| 5.6.8.2 | Manage insurance claims and provide data to inform strategic decision-making | Achieved |

#### Delivery Program Action 5.6.9 - Develop and implement organisational innovation and creativity

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.9.1 | Identify evidence based opportunities to enable creativity and innovation in local government | Substantially Achieved |

#### Delivery Program Action 5.6.10 - Develop and implement organisational innovation and creativity

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.10.1 | Complete 2019 LG Performance Excellence Program | Substantially Achieved |
| 5.6.10.2 | Develop an intranet site for Council staff | Achieved |
| 5.6.10.3 | Develop a corporate compliance framework which prescribes Council’s position and approach to corporate compliance | Achieved |

#### Delivery Program Action 5.6.11 - Develop and implement organisational innovation and creativity

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.11.1 | Participate in NRJO forums | Achieved |
| 5.6.11.2 | Engage with government representatives and agencies | Achieved |

#### Delivery Program Action 5.6.12 - Implement strategic grants management systems to deliver priority projects for Byron’s community (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.12.1 | Coordinate competitive grant applications with Council’s business units to meet Federal and State government outcomes | Achieved |
| 5.6.12.2 | This activity was removed in the Q1 Amendment | N/A |
| 5.6.12.3 | Provide governance for grants management | Achieved |

#### Delivery Program Action 5.6.13 - Manage the delivery of high quality cost effective legal services

| Action Code | Action Details | Status |
| --- | --- | --- |
| 5.6.13.1 | Provide in-house legal advice to the organisation to inform decision making and minimise organisational risk | Achieved |
| 5.6.13.2 | Represent Council’s legal interests | Achieved |
| 5.6.13.3 | Manage code of conduct matters | Achieved |

## Successful Grants 2019/20

Based on announcement of grants.

| Grant Program | Grant Description | Amount $ (ex GST) |
| --- | --- | --- |
| Crown Reserves Improvement Fund | Weed control in Stewart Park (Part) | $20,000 |
| Local Government Road Safety Program | Little Blue Dinosaur and School Zone Enforcement | $5,000 |
| Council Litter Grants | Own It and Act | $25,000 |
| Council Litter Grants | On Ground | $60,000 |
| TfNSW Safer Roads Program | Myocum Road | $3,800,000 |
| TfNSW Safer Roads Program | Main Arm Road | $3,750,000 |
| Community Heritage | Heritage Advisory Service | $12,000 |
| Community Heritage | Byron Shire Local Heritage Grants | $11,000 |
| Active Transport 2019 | Suffolk Park to Byron Bay cycleway | $999,000 |
| Fixing Country Roads 2019 Tranche 1 | Myocum Road | $1,894,708 |
| Stronger Country Communities Fund R3 | Pocket Park - BAIE | $56,000 |
| Stronger Country Communities Fund R3 | Ocean Shores Community Centre | 141,000 |
| Department of Agriculture, Water and Environment | Combating Weeds and Pests | $299,000 |
| NSW Office of Local Government | Pound grant | $4,000 |
| NSW Department of Planning, Industry and Environment | Coast and Estuary Grants Program- Southern Byron Shire Coastline and Belongil estuary scoping study | $51,500 |
| NSW Department of Planning, Industry and Environment | Behavioural change to reduce the impacts of domestic dogs on koalas and other threatened fauna. | $23,970 |
| NSW Department of Planning, Industry and Environment | Koala Food Study | $18,750 |
| NSW Department of Planning, Industry and Environment | Showground Stimulus Fund - Bangalow Parklands fence | $25,000 |
| Transport for NSW | Fixing Local Roads 2019 - Rifle Range Road | $1,317,029 |
| Transport for NSW | Fixing Local Roads 2019 - National Parks Roads | $963,112 |
| Total |  | $13.5 million |

### Proudly funded by the NSW Government

The following grants have been completed, or were in progress during 2019-20:

- $25 million NSW Government Roads and Infrastructure Election Commitment

- Election Commitment Mullumbimby High School Bus Interchange

- Bushfire Recovery and Economic Resilience Fund Phase 1: Audit of recovery and evacuation centres and re-roofing of Ocean Shores Community Centre

#### Stronger Country Communities Fund Round 1:

- Heritage House Bangalow (Connecting Families Past & Present)

- Waterlily Playscape Ocean Shores

- Refurbishing Sandhills Early Childhood Centre to boost local business productivity

#### Stronger Country Communities Fund Round 2:

- Connection Suffolk Park Cyclists to Byron Bay

- Byron Shire Flood Warning Network

- Resurfacing Booyong Tennis Courts

- The Mullumbimby Gateway - Repair & Renew

- Construction of Amenities Building at the Eureka Public Recreation Reserve

- Refurbishment of CWA Hall, Brunswick Heads

- Refurbish Mullumbimby War Widow's Cottage

- Mullumbimby Museum Refurbishment

- Refurbishment and enhancement Mullumbimby Drill Hall

- Lone Goat Gallery Refurbishment

- Byron Bay Surf Life Saving Club - replace roof & paint exterior

#### Stronger Country Communities Fund Round 3:

- Ocean Shores Community Centre

- Pocket Park – Byron Arts and Industry Precinct

#### Transport for NSW Safer Roads Program:

- Myocum Road

- Main Arm Road

- Bangalow Road, Byron Bay

- Coolamon Scenic Drive, Coorabell

#### Transport for NSW Fixing Local Roads:

- Rifle Range Road

- National Parks Roads

#### Fixing Country Roads 2019 Tranche 1:

- Myocum Road

#### Active Transport 2019:

- Suffolk Park to Byron Bay cycleway

#### Local Government Road Safety Program:

- Little Blue Dinosaur and School Zone Enforcement

- School Safety Education Campaign for drivers

#### Office of Local Government:

- Pound grant

#### Crown Reserves Improvement Fund:

- Weed control in (part) Stewart Park, Mullumbimby

#### NSW Department of Planning, Industry and Environment:

- Showground Stimulus Fund - Bangalow Parklands fence

- Koala Food Study

- Behavioural change to reduce the impacts of domestic dogs on koalas and other threatened fauna

- Coast and Estuary Grants Program- Southern Byron Shire Coastline and Belongil estuary scoping study

#### Country Passenger Transport Infrastructure Grants Scheme:

- 12 Bus Shelters

- 2 Bus Shelters – South Golden Beach and Montecollum

#### Community Heritage:

- Heritage Advisory Service

- Byron Shire Local Heritage Grants

#### Transport Heritage Grant:

- Byron Rail Precinct Heritage Studies

#### Council Litter Grants:

- Own It and Act

- On Ground

#### Office of Environment and Heritage:

- North Byron Flood Risk Management Study and Plan

#### Environmental Trust:

- Flying Fox  Improvements - working towards flying fox and community coexistence

#### Growing Local Economies:

- Byron Bay Town Centre Bypass

#### Flying Fox Grants:

- Paddys Creek Flying-fox Camp Management

#### Clubs NSW:

- Cook Pioneer Hall - Fire Preparedness

#### NSW Crime Prevention Grant:

- Lighting Upgrade to Jonson Street, Byron Bay

## External Bodies Exercising Council Functions

Local Government (General) Regulation 2005 cl 217(1)(a6)

Under the Local Government Act 1993 Section 355, Council is able to delegate some of its functions to a committee of Council. Council uses this delegation and appoints community members to manage its facilities, or functions, through a committee or board of management.

Community involvement in managing community facilities provides better outcomes for locals whilst engaging and including local people, both new and existing residents, and providing an opportunity to participate in local community life.

The committees provide a mechanism by which interested people can have an active role in the provision / management of Council facilities or services. This provides a twofold benefit by giving protection to the committee operating under the banner of Council, and by providing Council with assistance in carrying out its functions. Memberships consist of a Councillor and community representatives.

During the reporting period 1 July 2019 to 30 June 2020, there were eight Section 355 Committees and three Boards of Management managing Council’s facilities, which are shown on Council’s website.

As of 1 July 2016, Far North Coast Weeds and Richmond River County Council merged with Rous County Council. Rous County Council also performs functions delegated by Council. It is commissioned to provide bulk water supply, noxious weed eradication and flood mitigation and catchment management services on behalf of the constituent councils. The County Council Executive is comprised of eight councillors, two nominated from each of the constituent councils of Ballina, Byron, Lismore and Richmond Valley.

## Controlling Interests in Companies

Local Government (General) Regulation 2005 cl 217(1)(a7)

Council had no controlling interest in any company during the reporting period 1 July 2019 to 30 June 2020.

## Partnerships, Cooperatives and Joint Ventures

Local Government (General) Regulation 2005 cl 217(1)(a8)

Council was involved in the following partnerships and joint ventures during the reporting period 1 July 2019 to 30 June 2020:

- Arts Northern Rivers is the peak body for Arts and Cultural sector in the region. Arts Northern Rivers is an independent not for profit organisation, supported by Arts NSW and the seven local governments of the region:

  - Council resolved in December 2002 to provide in principle support to the establishment of a Regional Arts Board for the far north coast region

  - In November 2003 Council endorsed the Memorandum of Understanding with Arts Northern Rivers which is a document intended to recognise the regional co-operation of all northern rivers councils in developing the Regional Arts Board

  - Since 2003/04 Council has made an annual contribution to Arts Northern Rivers

- Local Government NSW (LGNSW) is the peak body for local government in NSW.  It represents the views of councils through:

  - presenting council views to governments

  - promoting local government to the community

  - providing specialist advice and services

- Northern Rivers Joint Organisation (NRJO), which was proclaimed on 14 May 2018. The principal functions of the Northern Rivers Joint Organisation are to:

  - establish strategic regional priorities for the joint organisation area and develop strategies and plans for delivering these priorities

  - provide regional leadership for the joint organisation area and to be an advocate for strategic regional priorities

  - identify and take up opportunities for intergovernmental cooperation on matters relating to the joint organisation area

- North East Waste Forum - whose objective is to identify common problems and issues in waste minimisation and management for the Northern Rivers Region.

- North East Weight of Loads Groups - whose objective is to generally promote the aims of reducing damage to Council and classified roads by the policing of vehicle weight limits.

- NSW Cancer Council – in 2006 Council resolved to be in a community partnership with the NSW Cancer Council which confirms Council’s commitment to reduce the impact of cancer on the local community.  By entering into a formal relationship, Council has easy access to the full range of Cancer Council programs and activities.

- The Australian Coastal Councils Association Inc (formerly The National Sea Change Taskforce) was established in 2004 as a national body to represent the interests of coastal councils and communities experiencing the effects of rapid population and tourism growth.

- Richmond-Tweed Regional Library - a joint funding relationship through the Richmond-Tweed Regional Library (involving Lismore, Ballina, Tweed and Byron Shire Councils) to provide library services to the Shire.

- My Road Info - a regional community information initiative developed by Northern Rivers councils, now expanded to include the Mid North Coast and North West Slopes region.

- Southern Cross University (SCU) - Council has a Memorandum of Understanding with SCU which includes collaboration on a range of issues including tourism, coastal management and establishing Byron-based educational facilities, as well as sponsoring internships for under-graduates.

# Community Objective 4:

# We manage growth and change responsibly

With property prices in some areas on par with a median house price of $930,000 and attached dwelling price of $711,000 (2018, ABS), some of the highest outside of metropolitan Sydney, and more than 2.4 million tourists a year dropping in, the pressures on growth in our Shire are enormous.

Our CSP objective of managing growth and change responsibly is an incredible challenge. Our community is ferocious about protecting all the things they love about the Shire and Council’s role is balancing community aspirations with appropriate development and providing a blueprint for the future where development fits in and reflects the character of our towns and villages rather than defining them.  Thinking outside the box to develop unique solutions for our community is second nature to us..

## Highlights

- Innovative Affordable Housing Developer Contributions Policy adopted.

- NSW first bespoke planning provisions regulating events in rural areas that rewards good behaviour and reduces demand on public enforcement agencies.

- Bangalow, Mullumbimby and Byron Arts and Industry Estate masterplans developed through community partnership.

## Facts

- 867 development applications processed in 2019/20 with an economic value of $340 million

- 8.8% increase in satisfaction rating for development application processing

- 2,800 submissions for consultation on 22 land management strategic plans

## Strategy 4.1 - Support the visions and aspirations of local communities through place-based planning and management

### Byron Arts and Industry Estate

The Byron Arts and Industry Estate is a cultural hub featuring some of Australia’s hottest fashion labels including Spell, Thrills and Rowie along with work/live/play space Habitat,  Elements of Byron Resort, the Byron Bay Writers Festival, Stone & Wood Brewery, Circus Arts, Byron Gourmet Pies and Brookfarm – just to name a few.

Council’s role in supporting the eclectic needs of this commercial and residential community was cemented in 2020 with the adoption of the Byron Arts and Industry Estate Precinct Plan which will guide future development of the area and its continued evolution from a disused public space area into a connected and creative space.  In June 2020 we received a $56,100 grant for the first project to come out of the Precinct Plan – a ‘pocket park’ which will provide green space amongst the warehouses and businesses.

### Delivery Program Actions

#### Delivery Program Action 4.1.1 - Develop, implement and update Place Plans that promote place-based forward planning strategies and actions

| Action Code | Action Details | Status |
| --- | --- | --- |
| 4.1.1.1 | Progress draft Planning Proposal and DCP chapter to amend planning controls for Byron Bay town centre (Byron Bay Town Centre Masterplan action) | Achieved |
| 4.1.1.2 | Continue to develop Our Mullumbimby Masterplan | Achieved |
| 4.1.1.3 | Early delivery of Our Mullumbimby Masterplan through seed funding activation project | Achieved |
| 4.1.1.4 | Implement high priority actions from the Bangalow Village Plan | Achieved |
| 4.1.1.5 | Prepare Structure Plan and Development Control Plan for Bangalow town centre/Station Street | Partially Achieved |
| 4.1.1.6 | Develop the Byron Arts and Industry Estate Precinct Plan (Res 20-285) | Achieved |
| 4.1.1.7 | Amend Local Environmental Plan and Development Control Plan in accordance with Mullumbimby Hospital Precinct Plan | Achieved |
| 4.1.1.8 | Amend Local Environmental Plan and Development Control Plan in accordance with Byron Hospital plan | Achieved |
| 4.1.1.9 Res 20-287 | Prepare Local Strategic Planning Statements | Achieved |
| 4.1.1.10 Res 20-435 | Deliver projects in Tweed Street, such as pocket parks and landscaping | Achieved |
| 4.1.1.11 | Progress Sandhills Reserve management transition in accordance with Crown Lands Management Act. | Substantially Achieved |

### Sandhills Estate Activation

After significant community consultation, in March 2020 Council adopted plans for the construction of a new $2 million recreation precinct and skatepark at Sandhills in Byron Bay, a project that when completed will provide a major link to the beach, recreation grounds and central business district.  Council approved a concept design and staff have been working with the representatives of the Bundjalung of Byron Bay Aboriginal people (Arakwal) to reflect the site’s cultural significance.

Place Planning done differently

One of the things we treasure most in Byron Shire is the uniqueness of our towns and villages.  Byron Bay, Brunswick Heads, Federal, Mullumbimby, Bangalow, Byron Bay Arts and Industry Estate…each place has its own character and style and each community is passionate about what they value most about the places they live, work and play.

It was around five years ago that Council first changed its approach to planning for its towns and villages through the establishment of a Byron Bay Town Centre Masterplan group.  What we’ve learned is that a conventional one-size-fits-all, ‘government-led’ approach to place planning won’t deliver the aspirations Byron Shire residents have for their towns, villages and neighbourhoods.

Fast forward to 2019/20, and in addition to the award-winning Byron Bay Town Centre Masterplan, Council has now adopted three more Place Plans for Bangalow, Mullumbimby and the Byron Arts and Industry Estate.  Each of these Place Plans has followed tailored engagement processes determined by the particular community resulting in strong blueprints for each locality that celebrate what is special about each place, as well as confronting challenges head on.

By the end of 2020, Council will have four Place Plans completed, a fifth about to start in Federal and a sixth in the pipeline for Brunswick Heads.  Concurrently we have created a new group, the Place Planning Collective – with 19 community volunteers set up to advise and assist in the implementation of key projects from each adopted Place Plan. As a result, we have people with local knowledge and passion helping to prioritise, work with us on Council projects and guide community to deliver their own projects on the ground.

### Connecting Byron – realising the public space vision for Byron Bay

Over the past 12 months, on top of the $24 million being invested in the Byron Bypass, Council has spent $3 million, and partnered with a number of NSW Government agencies who have invested a further $10 million to deliver upgrades to public spaces in the town centre of Byron Bay.

Council’s adoption of the Byron Bay Town Centre Masterplan in 2016 set the vision and strategy to guide the future of the town centre. The Byron Masterplan Guidance Group was established by the community to guide the implementation and ensure that as projects were delivered, they were meeting the community expectations. The group identified the Byron rail precinct as its first ‘starting point’ in rolling out the masterplan.

Connecting Byron has created a precinct that meets the community’s vision of a local community focal point and ‘heart’ for the town centre. The upgrades of Railway Park and the Byron rail corridor considerably increase the footprint and integrity of Byron Bay’s public spaces. The construction of the Byron Bay bypass and the Byron Bay bus interchange will permanently redirect traffic away from the town centre, improving pedestrian and cycle movement and ease traffic congestion. The improvement of circulation routes across the entire precinct provides critical east-west linkages through the town centre, encouraging community use and celebration of their village heart.

For the local community, the tangible and immediate benefit of this project has been a reclaiming of space that had felt lost to them – a renewed focus on people and a reconnection to the places in which community congregates, celebrates and plays.

### Delivery Program Actions

#### Delivery Program Action 4.1.2 - Ensure consistency of place-based projects with community Place Plans through embedding a governance framework that includes planning, implementation and ongoing management

| Action Code | Action Details | Status |
| --- | --- | --- |
| 4.1.2.1 | Facilitate Guidance Groups | Achieved |
| 4.1.2.2 | Cross directorate coordination of funding and delivery of projects from Place Plans | Achieved |

#### Delivery Program Action 4.1.3 - Manage development through a transparent and efficient assessment process

| Action Code | Action Details | Status |
| --- | --- | --- |
| 4.1.3.1 | Assess and determine development applications | Achieved |
| 4.1.3.2 | Assess and determine construction certificates and subdivision certificates as the principal certifying authority | Achieved |
| 4.1.3.3 | Determine complying development applications | Achieved |
| 4.1.3.4 | Undertake construction inspections as a PCA | Achieved |
| 4.1.3.5 | Respond to and investigate complaints against building standards | Achieved |
| 4.1.3.6 | Conduct the Swimming Pool and Fire Safety inspection program | Achieved |
| 4.1.3.7 | Consult and engage with the local development industry | Achieved |
| 4.1.3.8 | Provide a range of development support services to applicants including pre lodgement advice and a development advisory panel | Achieved |
| 4.1.3.9 | Prepare a Planning Proposal to enable precinct based Short Term Rental Accommodation. | Substantially Achieved |
| 4.1.3.10 | Prepare and assess Planning Proposals and Development Control Plans, and amend Local Environmental Plan maps | Deferred/Delayed |
| 4.1.3.11 | Prepare DCP Character Design Guideline for Low Rise Medium Density Housing Code | Achieved |
| 4.1.3.12 | Administer 10.7 certificates, allocation of property addresses and update property subdivisions in GIS and Authority | Achieved |

### Development Applications

During the 2019/20 period Council processed 867 Development Applications with a construction value of $340 million.

### Compliance Planning and effect of Planning Agreement

Environmental Planning and Assessment Act 1979 Section 93(G)(5)

During the reporting period 1 July 2018 to 30 June 2019 there was one Voluntary Planning Agreement as defined by the Environmental Planning and Assessment Act 1979 Section 7.5 (5) entered into. The details are provided below.

| Development Application: | 10.2016.625.1 |
| --- | --- |
| Development: | Alterations and additions to existing commercial building to create a café and day spa |
| Location: | 35-37 Burringbar Street, Mullumbimby |
| Planning Agreement details: | Monetary contributions for 15.3 car spaces |

## Strategy 4.2 - Support housing diversity in appropriate locations across the Shire

### Tackling Unique Challenges

#### Short Term Holiday Letting

As one of Australia’s top holiday destinations, Byron Shire has been significantly impacted by the rise of Airbnb, Booking.com, Stayz and other short-term holiday letting online platforms.  What we’ve experienced is a huge rise in landlords choosing short-term letting.  Pre-COVID, one in five residences in Byron Shire was a short-term holiday let property, pushing up the cost of long-term residential rental properties, with Byron Shire having some of the most unaffordable housing in NSW.

When the NSW government released its policy position supporting short-term holiday accommodation, recognising the unique impacts on some parts of Byron Shire, the Minister for Planning and Housing allowed this area an exemption from the state-wide position and allowed Council to develop a bespoke solution, with a 90 day threshold in the most impacted towns in the Shire.

#### Affordable Housing

Addressing Byron Shire’s affordable housing issue is a high priority and managing short-term holiday accommodation is just one action in the multi-pronged approach Council is taking to this wicked problem.  While we must work with the planning tools provided by the State Government, we are proactively seeking new opportunities to do more in this space because we are a regional LGA with big city problems when it comes to affordable housing.

In 2019/20 we:

- Developed an Affordable Housing Contributions Policy. Affordable housing contributions generally only flow from greenfields development, which we lack, so Council has taken an innovative policy approach which will also capture affordable housing contributions from in-fill development.

- Worked with the State Government to be part of the rules applied to SEPP 70s for Sydney Councils.

- Adopted a Tiny Homes Planning Proposal intended to enable development of ‘tiny houses’ on Council owned or managed land.

- Partnered with industry leaders and universities and invested in research on Alternative Governance Models as a foundation stone to assist future affordable housing developments.

### Delivery Program Actions

#### Delivery Program Action 4.2.1  - Establish planning mechanisms to support housing that meets the needs of our community

| Action Code | Action Details | Status |
| --- | --- | --- |
| 4.2.1.1 | Finalise the Residential Strategy | Substantially Achieved |
| 4.2.1.2 | Amend Rural Land Use Strategy to include priority site/s for future rural lifestyle living opportunities in the form of ‘intentional’ communities’ | Achieved |
| 4.2.1.3 | Prepare an Affordable Housing contribution scheme under SEPP 70 to be incorporated in the local planning framework controls (Action in Residential Strategy) | Achieved |
| 4.2.1.4 Res 20-213 | Investigate and implement planning controls to encourage an increase in the supply of affordable and inclusive housing stock (Action in Residential Strategy) | Achieved |
| 4.2.1.5 | Prepare a report on deliberative development models to facilitate the delivery of accessible housing | Achieved |
| 4.2.1.6 | Prepare Integrated Flood Study for Southern Mullumbimby Accessible Housing Precinct which includes Lot 22 | Achieved |
| 4.2.1.7 | Progress future use of Lot 22, Mullumbimby Planning Proposal and Design Charrette | Substantially Achieved |

### Innovative Planning legislation for Rural Weddings & Events

This year, Byron Shire Council developed innovative planning provisions in relation to rural weddings and events that were endorsed by the Minister for Planning. These provisions introduce a new process of ‘rolling development consents’ that take up the wedding industry’s commitment to self-enforce the rules for the benefit of all and the consents will reward positive behaviour from wedding venue operators and owners.

This means that instead of the usual type of approval that exists in perpetuity and requires Council to police the conditions, addressing complaints about noise or traffic from neighbours every time a wedding is held, consents will now be time-limited and complaints received during that time will adversely impact future applications for renewal. This planning solution for rural weddings is a first in NSW and can become a template for other LGAs experiencing similar tensions between rural industries and residents. The key to community support for the innovative approach was an in-depth and thoughtful consultation process bringing residents and industry together, resulting in the creation of specific criteria that allow the wedding industry to continue to thrive in a way that avoids disturbance to neighbours.  Harmony achieved!

## Strategy 4.3 - Promote and support local business development, education and employment opportunities

### Delivery Program Actions

#### Delivery Program Action 4.3.1 - Facilitate and support sustainable development of our business community

| Action Code | Action Details | Status |
| --- | --- | --- |
| 4.2.1.1 | Finalise the Residential Strategy | Substantially Achieved |
| 4.2.1.2 | Amend Rural Land Use Strategy to include priority site/s for future rural lifestyle living opportunities in the form of ‘intentional’ communities’ | Achieved |

## Strategy 4.4 - Support tourism and events that reflect our culture and lifestyle

### Speaking up for low impact visitation

Over the last decade, Byron Shire has grappled with the very real problem of ‘over-tourism’ (or being loved to death).  In 2019, Byron Shire’s 35,081(ABS ERP 2019) residents welcomed a record 2.41 million visitors.  In the last three years (pre-COVID-19) tourism has grown by a whopping 60 percent.

In 2018/2019, tourism and hospitality supported 27% of local jobs, and contributed $579.9 million in sales and a value-added total of $340.3 million but locals also see traffic congestion, illegal camping, a loss of community, increased litter, environmental damage, noise and the discovery of people in what were once ‘secret local’ spots.  Our challenge to create a Sustainable Visitation Strategy (SVS) began in 2019.  We called it Talking Tourism and that’s what we did.  Using an innovative approach to engage people in the discussion, preparing a toolkit for people to facilitate their own ‘Kitchen Table Discussion’ with a very public launch and social media campaign, more than 1200 people participated in discussions and in addition we received more than 1200 survey responses. We also spent three days with a Community Solutions Panel of 26 randomly selected residents and ratepayers who deliberated the question – ‘what actions can Council take to align visitor behaviour with community values’?

We used this information to develop a new 10-year Sustainable Visitation Strategy – a commitment to tourism with a low impact on the environment and local culture that also recognises and supports future employment for residents.  The new Strategy resets the way we think about tourism and sets out actions to enable greater balance and protection for our people and our natural environment.

The SVS was to be reported to Council in March 2020 but the COVID-19 pandemic arrived and we were presented with a first hand experience of life without tourism, with all the good and the bad that has come from that.  Council immediately engaged with local business and community to provide support but also gather critical information on COVID-19 impacts.  Adoption of the SVS will be slightly delayed but it will ultimately be a more robust strategy for taking the time to incorporate lessons learned from this unique time.

### Delivery Program Actions

#### Delivery Program Action 4.4.1 - Build a tourism industry that delivers local and regional benefits in line with the community’s values

| Action Code | Action Details | Status |
| --- | --- | --- |
| 4.4.1.1 | Develop a new Byron Shire Sustainable Visitation Plan | Substantially Achieved |
| 4.4.1.2 | Continue to lead, build and strengthen strategic tourism partnerships | Achieved |
| 4.4.1.3 Res 18-556 | Deliver Voluntary Visitor Fund | Achieved |

## Strategy 4.5 -Work to improve community resilience in our changing environment

### Delivery Program Actions

#### Delivery Program Action 4.5.1 - Develop and implement strategies for our community's needs

| Action Code | Action Details | Status |
| --- | --- | --- |
| 4.5.1.1 | Finalise the Business and Industrial Land Strategy | Achieved |
| 4.5.1.2 | Implement priority actions in the Employment Lands Strategy | Achieved |

# Community Objective 3:

# We protect and enhance our natural environment

Our Shire is a ‘biodiversity hotspot’-  home to some of the last remnants of the ancient rainforests that dominated Australia 40 million years ago, as well as graminoid clay heath found nowhere else in the world. Protecting and enhancing this is a huge responsibility, especially in the face of climate change.

Acknowledging the importance of our third CSP objective, major milestones and achievements were met in 2019/20 with protection and improvement of our natural environment at the core of activities to ensure our biodiversity is protected for future generations.

## Highlights

- 24.7km of the Brunswick River restored for fish navigation all year round, up from 10 days a year for only a short distance from the river mouth.

- On a per resident basis, Byron Shire collects less residual waste and more than 2.5 times more recyclables than averages for other council areas* (*The Australasian FY19 Performance Excellence Program 16 December 2019 Byron Shire Council, LG Professionals and PricewaterhouseCoopers)

- Community partnerships established to protect and enhance Koala and Flying Fox habitat.

## Facts

- 238 hectares of bush regeneration, up from 130 hectares in 2015/16

- Since 2017, 78% reduction in cigarette butt litter on our beaches and a 31% reduction in the overall litter across the Shire

- In Byron Bay, more than 20% of the water we use for urban purposes is made of recycled water, up from 12% in 2016

## Strategy 3.1 - Partner to protect and enhance our biodiversity, ecosystems and ecology

### Bringing Back the Bruns

Creating a new future by fixing the problems of the past - Bringing Back the Bruns is a significant environmental project undertaken by Council, focusing on the rehabilitation of the Brunswick River. With the whole length of the Brunswick River (34km) located within the Byron Shire, Council has the unique and unrivalled opportunity to rehabilitate an entire river catchment in a strategic and staged approach over a number of years.

The project started in 2018 and in 2019/20 Council achieved significant milestones, removing three old causeways and replacing two with fish-friendly bridges at a total cost of $1.1 million.  Once a third causeway is replaced in 2020/21, native fish, including the Australian Bass, will have access 100% of the time to 81% of the Brunswick River, with 27.4km of the river now restored for fish navigation all year round.  Previously fish could only migrate to breed when it rained heavily and was flooding, which was an average of only 10 days a year.

While we built new fish-friendly crossings, our bush regeneration team started tackling the river banks.  In 2019/20 Council’s Bush Regeneration Team worked on a total 57 hectares on 14 sites along the Brunswick River, including more than six kilometres of riverbank.  Additionally, Brunswick Valley Landcare is working on community-led Bringing Back the Bruns projects involving weed control and monitoring of species, density and health of another five sites along the river.

In February 2020 Council resolved to provide $20,000 in funding for local environmental group, Positive Change for Marine Life, to start a River Warriors campaign to map the ecological condition of the Brunswick estuary. Also, the Brunswick River was this year identified as one of six locations on the north coast chosen by the NSW Government, for development of a Domestic Foreshore Structures Strategy.

All in all, Bringing Back the Bruns is going swimmingly!

### Delivery Program Actions

#### Delivery Program Action 3.1.1 - Protect and enhance our natural environment and biodiversity

| Action Code | Action Details | Status |
| --- | --- | --- |
| 3.1.1.1 Res 20-332 | Continue to undertake the Biodiversity Conservation Strategy review | Achieved |
| 3.1.1.2 | Revise Wildlife Corridor Mapping (Biodiversity Conservation Strategy action) | Partially Achieved |
| 3.1.1.3 Res 17-453 | Implement priority actions from the Biodiversity Conservation Strategy | Achieved |
| 3.1.1.4 | Continue the E zone review (Action No.9 from Rural Land Use Strategy) | Achieved |
| 3.1.1.5 | Finalise the Shire wide Integrated Pest Management Strategy | Achieved |
| 3.1.1.6 | Implement the Flying Fox Camp Management Plan | Achieved |
| 3.1.1.7 | Continue to undertake the Flying Fox National Census | Achieved |
| 3.1.1.8 | Implement the Koala Plan of Management | Achieved |
| 3.1.1.9 | Implement the Pest Animal Management Plan | Achieved |
| 3.1.1.10 | Implement program of steam (non-chemical) weeding | Achieved |

#### Delivery Program Action 3.1.2 - Restore degraded areas and habitats that have or provide significant or high environmental and or community value

| Action Code | Action Details | Status |
| --- | --- | --- |
| 3.1.2.1 | Undertake bush regeneration activities to maintain and expand restoration of HEV sites on Council owned or managed lands forming part of the Council bush regeneration program | Achieved |
| 3.1.2.2 | Respond to biosecurity threats in a timely and efficient manner | Achieved |
| 3.1.2.3 | Train and mentor community Landcare and Dunecare groups | Partially Achieved |
| 3.1.2.4 | Identify new high profile sites for restoration works | Achieved |

### Flying foxes – part of our neighbourhood

Flying foxes play a vital role in our ecology but are not always the easiest neighbours to live with. With this in mind, Council developed the Flying Fox Camp Plan of Management (2018-2023) and in 2019/20 we started the implementation of a three-year, $160,000 Flying Fox Improvement Project. Work was undertaken at two of five flying fox camps in the Shire (Paddys Gully Bangalow and Beech Camp Suffolk Park) focused on improving vegetation to encourage flying foxes to camp away from their human neighbours.

### Proactive Pest Management

In February 2020, Council adopted its highly-regarded Integrated Pest Management Strategy 2019-2029, which aims to minimise herbicide use across the Shire.  The strategic approach focusses on the innovative, environmentally-friendly approaches to pest management that our community demands.

As one of the most progressive councils in NSW when it comes to adopting alternative technology, we expanded our steam weeding program and provided advice and analysis on the effectiveness of this control method.  We use steam technology to successfully control weeds in town centres and high use areas as well as cleaning pavements, playground equipment, seating and picnic areas without harsh chemicals.

A successful biological control that started in 2018, where we control the invasive aquatic plant, Salvinia, with a weevil rather than chemicals, continued to reap success this year.  At 30 June 2020 this little weevil had not only controlled the weed at the lagoon at Waterlily Park, but it allowed for the Australian native aquatic fern, Azolla, to establish.

This is in addition to Council’s program of pest animal trapping for managing impacts from vertebrate pest animals on public land.  Also, in 2019/20, with the aim of stimulating the local economy by reducing the impacts of pests on drought-affected farmers, Council successfully sought Drought, Pest and Weed Program funding to support expansion of the program.

### Caring for Critters

Council cares about biodiversity and this year, in June, we adopted an updated 2020-2030 Biodiversity Conservation Strategy, a plan of action to support all landholders to develop projects and seek funding to protect and enhance our unique biodiversity. The strategy was developed with extensive community and stakeholder engagement, including workshops, and Council arranged for it to be independently peer reviewed by a group of eight local ecologists who helped ensure the robustness of the actions to address locally-specific issues and opportunities critical to the conservation of biodiversity in Byron Shire.

### Keeping koalas in the community

In addition to our bush restoration programs on public land, in 2019/20 we worked with community groups and landholders on three projects to restore koala habitat on private land. The projects involve Council staff advising and training landowners so that once grant funding finishes, landholders have the skills and enthusiasm to continue to maintain koala habitat on their properties. They included restoration and planting of koala habitat, workshops on habitat maintenance, fire management, seedling propagation and koala health, having landholders work alongside professional bush regenerators to learn through experience and establishing perpetual conservation agreements on private land.

Recognising the impact that domestic animals have on native wildlife, this year we also looked at novel ways to engage dog owners on the importance of controlling their animals. We use social media and marketing techniques, like hosting Bow Wow Look at Me Now – a positive training event that attracted over 100 dog owners, to teach owners how to socialise their dogs and prevent them from harming native animals.

## Strategy 3.2 - Strive to become a sustainable community

### To Zero, together

Towards Zero – Byron Shire’s Integrated Waste and Resource Recovery Strategy was adopted in April 2019/20 (resolution 20-228), with the target of sending zero waste to landfill by 2029.  Council’s focus is on working with the community, businesses and the tourism sector to not only reduce and recycle, but to avoid creating waste at all, as well as finding innovative solutions to the recovery, treatment and disposal of residual waste.

A cornerstone of the strategy is closing the loop on waste and in 2019/20 Council substantially progressed its plans to build a bioenergy facility that converts local organic green waste into 100% renewable energy and produces a compost by-product, which will be a first in the southern hemisphere. In addition to increasing resource recovery, the Byron Shire Bioenergy facility will generate approximately four million kilowatt hours of renewable energy per year, reducing Council’s total carbon emissions by more than 20% and use of grid-electricity by 70%.  The estimated cost of the facility is $14 million, with a fifteen (15) year payback period. Long-term revenue would be generated via the sale of compost by-product and renewable energy. Having completed the preliminary design and business case in 2019/20 and settling on the preferred technology, the next step is completing the project feasibility study in 2020/21.

### Delivery Program Actions

#### Delivery Program Action 3.2.1 - Work towards Council's zero-emissions target

| Action Code | Action Details | Status |
| --- | --- | --- |
| 3.2.1.1 Res 19-634 | Implement Net Zero Emissions Strategy for Council Operations 2025 | Achieved |
| 3.2.1.2 | Deliver Bioenergy Project Plan | Achieved |
| 3.2.1.3 | Build community Solar Farms at Brunswick Valley STP | Partially Achieved |
| 3.2.1.4 Res 20-300 | Develop and implement Sustainable Catering and Sustainable Purchasing Standards for Council | Achieved |
| 3.2.1.5 | Install 99kW Solar Carpark at Mullumbimby Administration Building | Achieved |

### Closing the loop on carbon

Council has set itself the goals of Achieving 100% net zero emissions for its operations by 2025 and sourcing 100% of Council's energy needs through renewable energy by 2027.  In 2019/20 we took major steps towards achieving these targets.

With Council approval to progress to the detailed design stage for a five megawatt solar farm on unused land at the Myocum Resource and Recovery Centre in May 2019, we started the community engagement process in November.  Taking into account community feedback, we are now preparing the documentation for the design and construction of the facility that will provide enough solar power to offset our power usage and send additional renewable energy back to the grid.

We installed an additional 414 kilowatts of solar systems across our assets including a $380,000 solar roof in our public carpark in Mullumbimby.  Since its installation the solar roof has saved more than 56 tonnes of carbon dioxide and provides an additional two electric vehicle charging stations.

### Delivery Program Actions

#### Delivery Program Action 3.2.2 - Support community environmental and sustainability projects

| Action Code | Action Details | Status |
| --- | --- | --- |
| 3.2.2.1 | Provide coastal, environmental and sustainability information and encourage and support community activities and groups | Achieved |
| 3.2.2.2 | Support Brunswick Valley Landcare to deliver the Land for Wildlife Program and biodiversity enquiries | Achieved |
| 3.2.2.3 | Develop a Sustainable Living Handbook | Achieved |
| 3.2.2.4 | Develop and deliver an Award and Recognition program that acknowledges our sustainable community groups; individuals and businesses | Achieved |
| 3.2.2.5 | Implement the Brunswick Valley Sustainability Centre Management Plan | Partially Achieved |

### Less litter = cleaner environment

Our Waste team got down and dirty in 2019/20 to achieve some stellar results with litter reduction campaigns.  In November 2019 we launched Take 3 for the Sea Byron, a litter reduction campaign aimed at reducing plastic pollution. The campaign was a success with 6,321 pieces of rubbish collected since October 2019.

## Strategy 3.3 - Partner to protect and enhance the health of the Shire’s coastlines, estuaries, waterways and catchments

### Delivery Program Actions

#### Delivery Program Action 3.3.1 - Implement Coastal Management Program

| Action Code | Action Details | Status |
| --- | --- | --- |
| 3.3.1.1 | Continue preparing a Coastal Management Program (CMP) in accordance with the staged process (Res 20-301) | Achieved |
| 3.3.1.2 | Continue pre-construction phase of Jonson Street protection works | Achieved |
| 3.3.1.3 | Investigate Brunswick River Project (Res 20-350) | Achieved |
| 3.3.1.4 | Finalise detailed design for additional flowpath from Byron Bay Sewage Treatment Plant | Achieved |
| 3.3.1.5 | Identify recycled water projects that will increase recycled water usage | Substantially Achieved |

### Coastal Protection Services Levy

Local Government (General) Regulation 2005 Section 217(1)(f)

Council did not levy an annual charge for coastal protection services during 2019/20.

## Strategy 3.4 - Support and secure our farming future

### Delivery Program Actions

#### Delivery Program Action 3.4.1 - Develop and implement strategies to support agriculture, agri-business and farmers

| Action Code | Action Details | Status |
| --- | --- | --- |
| 3.4.1.1 | Finalise and Implement Agriculture and Agribusiness Action Plan | Achieved |

# Community Objective 2:

# We cultivate and celebrate our diverse cultures, lifestyle, and sense of community

Sharing Byron Shire with more than 2.4 million visitors a year highlights the importance of the second objective in our CSP with residents wanting facilities and gathering places where they can enjoy each other’s company as neighbours, friends and as a community. With the drought, bushfires, floods and COVID-19 pandemic in 2019/20 our community was tested and Council responded with considered projects and opportunities for people of all ages, including our most vulnerable residents.

## Highlights

- Five parks and playgrounds and three skateparks upgraded, valued at $3.38 million

- $39 million in project grant funding announced in 2019/20, including the $25 million Roads and Infrastructure Election Commitment. It followed $18 million in grant funding received last year.

- A regional NSW first – in just five months Council Public Space Liaison Officers supported 21 vulnerable people into temporary accommodation

## Facts

Resident satisfaction with:

- parks and playgrounds 83%, up from 72% in 2016

- sporting facilities 91%, up from 79% in 2016

- quality of town centres and public spaces 80%, up from 70% in 2016

## Strategy 2.1 - Support and encourage our vibrant culture and creativity

### Lone Goat Gallery

Renovations funded by a Stronger Country Communities grant during 2019 were the culmination of years of hard work by volunteers to bring the Lone Goat Gallery to an acceptable standard for showcasing visual art created by and for a prolific artistic community. The renovations included removal of carpet tiles and polishing the concrete floor, an increase in wall display space, installation of a new hanging and lighting system, internal and external painting, and the purchase of furniture and state-of-the-art technology and equipment, bringing the Gallery into the 21st century.

The Gallery has been moving from strength to strength with an exciting exhibition program, bringing a growing number of new and faithful audiences to visual art in Byron Bay while building a stronger social media and web presence. Exhibitions have included performance, visual, sculpture, varied materials, artist talks and workshops. A diverse range of exhibitors comprised of Indigenous people, emerging and young artists, people experiencing disability, groups and those associated with local festivals (Surf Festival and Writers Festival) have all contributed to the Gallery’s success.

### Delivery Program Actions

#### Delivery Program Action 2.1.1 - Support a range of inclusive events that encourage broad community participation and promote social inclusion

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.1.1.1 | Support inclusive community events | Substantially Achieved |
| 2.1.1.2 Res 18-710 | Provide support to the Mullumbimby Chamber of Commerce for drought relief | Achieved |

#### Delivery Program Action 2.1.2 - Provide meaningful and inclusive opportunities for volunteering

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.1.2.1 | Develop and implement strategies for effective and inclusive volunteer engagement in Council projects | Partially Achieved |
| 2.1.2.2 | Continue to support capacity building for existing volunteers | Deferred/Delayed |

#### Delivery Program Action 2.1.3 - Enhance opportunities for interaction with art in public spaces

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.1.3.1 Res 19-627 | Implement Public Art Strategy | Substantially Achieved |
| 2.1.3.2 | Develop Arts and Cultural Policy (Res 19-339) | Achieved |

#### Delivery Program Action 2.1.4 - Support Aboriginal cultural vibrancy within the Shire

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.1.4.1 | Support cultural restoration projects, events and celebrations | Achieved |
| 2.1.4.2 | Support opportunities for Aboriginal cultural expression | Achieved |
| 2.1.4.3 Res 20-147 | Review Arakwal MoU 2013-2018 and develop new partnership agreement with Arakwal | Achieved |

#### Delivery Program Action 2.1.5 - Develop and maintain collaborative relationships with multicultural communities

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.1.5.1 | Support identification of multicultural community priorities | Achieved |
| 2.1.5.2 | Coordinate citizenship ceremonies to confer new Australian Citizens on behalf of the Department of Home Affairs | Achieved |

#### Delivery Program Action 2.1.6 - Develop strong and productive relationships between the Aboriginal community and Council

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.1.6.1 | Formalise relationships with identified stakeholder groups in the Shire and undertake appropriate, meaningful consultation | Partially Achieved |

#### Delivery Program Action 2.1.7 - Support range of existing, emerging and major events

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.1.7.1 | Continue to support event organisers in the delivery of a range of events | Achieved |
| 2.1.7.2 | Deliver event and festivals annual sponsorship program | Achieved |
| 2.1.7.3 | Administer licences for weddings, events, activities and filming on council and crown land | Achieved |
| 2.1.7.4 | Investigate electronic event and festival application referral and management system | Substantially Achieved |
| 2.1.7.5 | Commence preparation of a Sustainable Events Toolkit | Achieved |

## Strategy 2.2  - Support access to a wide range of services and activities that contribute to the wellbeing of all members of the Byron Shire community

### Delivery Program Actions

#### Delivery Program Action 2.2.1 - Develop and maintain collaborative relationships with government, sector and community

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.2.1.1 | Support local and regional network development to improve collaboration and inclusion | Achieved |
| 2.2.1.2 | Participate in and inform community planning | Achieved |

#### Delivery Program Action 2.2.2 - Support and facilitate accessible, high quality early childhood education and activities

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.2.2.1 | Improve direct service provision and sector development to provide quality accredited early childhood education | Achieved |
| 2.2.2.2 | Support children with additional needs to learn and participate alongside their peers | Achieved |
| 2.2.2.3 | Delivery of 1 child care sector capacity building workshop | Deferred/Delayed |

## Strategy 2.3 - Provide accessible, local community spaces and facilities

### Five new parks inspired by nature

We completed five major park upgrades in 2019/20 at a value of $3.38 million at Railway Park, Byron Bay, Waterlily Playscape at Ocean Shores, Bangalow Parklands, Gaggin Park at Suffolk Park and Federal Parklands.

Each upgrade included strong involvement and direction from the community and resulted in beautiful designs, accessible play equipment for children of all ages and abilities and natural materials and garden elements. Along with the Shire’s beautiful beaches and natural attractions, each of these parks is now a destination in itself.

In addition, the Booyong tennis Courts were upgraded, lighting installed at Byron tennis courts, the Cavanbah Centre got new grandstanding seating, Mullumbimby Gateway Park was refurbished and Council carried out a program of upgrades to our much-loved skateparks in Brunswick Heads, Federal and Mullumbimby.  We also started design and planning work with the Suffolk Park Progress Association on the delivery of a new pump track to increase recreational opportunities for youth and families there.

#### Railway Park, Byron Bay

The Railway Park upgrade has transformed a run-down and unwelcoming public space in central Byron Bay into a beautifully designed and landscaped park– a thriving meeting place, and ‘heart’ for the local community to gather and take pride in.

### Delivery Program Actions

#### Delivery Program Action 2.3.1 - Increase accessibility of facilities

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.3.1.1 | Partner with Access Consultative Working Group to implement disability inclusion action planning priorities | Achieved |

#### Delivery Program Action 2.3.2 - Support effective management of community buildings (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.3.2.1 | Develop and implement building maintenance and major work schedule for community buildings that is informed by access requirements | Achieved |
| 2.3.2.2 | Establish administrative arrangements for the former Byron Hospital site | Achieved |
| 2.3.2.3 | Undertake remediation and preliminary works for the former Byron Hospital site | Achieved |

#### Delivery Program Action 2.3.3 - Provide high quality library services (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.3.3.1 | Develop Richmond Tweed Regional Service Level Agreements | Substantially Achieved |
| 2.3.3.2 | Local priorities grant to be negotiated with Richmond Tweed Regional Libraries in Q1 | Achieved |

#### Delivery Program Action 2.3.4 - Provide council buildings which are water and energy efficient

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.3.4.1 | Audit water and energy efficiency of Council buildings and prepare develop associated programs for improvement | Achieved |

#### Delivery Program Action 2.3.5 - Maintain public open space in a safe and efficient way that provides for both active and passive recreation (SP)*

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.3.5.1 | Plan and deliver Open Space maintenance programs | Achieved |
| 2.3.5.2 Res 18-698 | Enhance beach safety at Tyagarah Reserve through a number of initiatives including monitoring and maintenance of cameras and signage | Achieved |
| 2.3.5.3 | Ongoing support for the Byron Safe Beaches committee | Achieved |
| 2.3.5.4 | Review Public Sun Protection Policy consistent with Open Space and Recreation Plan | Achieved |
| 2.3.5.5 | Manage contracts for operation of Byron Bay and Mullumbimby Swimming Pools | Achieved |
| 2.3.5.6 | Carry out maintenance inspections of Tyagarah Airfield in accordance with program | Achieved |

#### Delivery Program Action 2.3.6 - Ensure Shire wide assessment of the current and future needs of the community for active and passive recreation is integrated into Open Space works programs (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.3.6.1 | Review Plan of Management for Bangalow Sports Fields | Partially Achieved |
| 2.3.6.2 | Inspections of playgrounds cyclically conducted and any identified safety matters addressed | Achieved |
| 2.3.6.3 | Renewal of playground equipment (Shire wide - emergent) | Achieved |

#### Delivery Program Action 2.3.7 - Deliver Open Space and Recreational services in line with Community Solutions Panel values (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.3.7.1 | Operate Cavanbah Centre and sports fields | Substantially Achieved |
| 2.3.7.2 | Installation of 4 x Grandstands 5 Tiers - 50-60 adult capacity for each - including concrete slabs and Shelter at the Cavanbah Centre | Substantially Achieved |
| 2.3.7.3 | Byron Bay town centre renewals - Landscape/Precinct Plan | Substantially Achieved |
| 2.3.7.4 | Turf and Infrastructural Renewals at Apex Park/Clarkes | Achieved |
| 2.3.7.5 | Gaggin Park Playground works | Achieved |
| 2.3.7.6 | Renewal of playground next to rotunda at Bangalow Weir Playground | Substantially Achieved |
| 2.3.7.7 | Upgrade of Shara Blvd Sports Grounds Irrigation | Achieved |
| 2.3.7.8 | Renewal of equipment at Tom Kendall Playground | Partially Achieved |
| 2.3.7.9 | Upgrade of existing Federal Park facilities / amenities | Achieved |
| 2.3.7.10 | Mullumbimby Gateway repair and renewal through SCCF funding | Substantially Achieved |
| 2.3.7.11 | Amenities Building, Eureka Rec Reserve through SCCF funding | Achieved |
| 2.3.7.12 | Develop agreement on service levels for cleansing, infrastructure maintenance and green space maintenance within the Byron Township | Substantially Achieved |
| 2.3.7.13 | Operate and maintain Shire's cemeteries | Achieved |
| 2.3.7.14 | Deliver adopted infrastructure within the Suffolk Park Recreation Ground | Achieved |

#### Delivery Program Action 2.3.8 - Meet requirements for the transition of management of Crown Land to Council under the Crown Lands Management Act 2018

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.3.8.1 | Progress outstanding responses to applications to Minister for initial classification and categorisation of applicable reserves and one-off applications | Substantially Achieved |
| 2.3.8.2 | Develop Plans of Management for Crown Reserves in accordance with prioritisation plan | Substantially Achieved |
| 2.3.8.3 | Meet Crown Lands reporting and funding requirements | Achieved |
| 2.3.8.4 | Work with Federal Community proponents and Crown Lands to progress transition of Reserve R95471 in a manner that could allow future use for affordable housing | Achieved |

## Disability Inclusion Action Plan

Disability Inclusion Act 2014

This is the third annual report of progress in the implementation of Council’s Disability Inclusion Action Plan (DIAP) 2017 – 2021. The DIAP details the steps Council will take to increase accessibility and promote inclusion both within our organisation and our local community. Council is committed to co-creating an equitable, accessible and inclusive community.

There are four focus areas for the NSW Disability Inclusion Plan. Key achievements under the focus areas include:

### Developing Positive Community Attitudes and Behaviours

Council has worked towards promoting positive attitudes and respectful behaviour towards people with disability, including "invisible" disability as follows:

- Delivered mental health first aid training to 30 Council staff members

- Sponsored the Byron Community Centre to deliver the Byron Shire Seniors Festival and Expo

- Created a staff working group to support delivery of DIAP actions and encourage deeper understanding of the diverse needs of people with disability

- Supported events that encouraged broad community participation and inclusion

- Partnered with Vision Australia to deliver staff training on Creating Accessible Documents

### Increasing meaningful employment opportunities

Council has encouraged opportunities for people with disability to obtain meaningful employment within the Byron Shire:

- Reviewed recruitment practices to ensure they are inclusive

- Identified partners to promote job opportunities for people with disability

- Provided job applicants the opportunity to submit written applications or audio applications

- Awarded inclusive employment contract to Aruma (formerly House with No Steps)

### Creating Liveable Communities

Council has undertaken the following infrastructure projects to increase access to public spaces, and recreational and cultural activities enabling greater participation in community life:

- Repaired 77 footpaths and upgraded 22 ramps throughout the Shire

- Upgraded 14 bus stops under the Bus Stop Accessible Improvement Program

- Constructed accessible amenities at South Golden Beach and Federal Parklands

- Adopted Council’s 10-year Pedestrian and Access Mobility Plan (PAMP) and completed works at Tweed St, Brunswick Heads, Suffolk Park Cycleway, Arakwal Court crossing, Jonson Street crossing and Bangalow School crossing

- Upgraded 4 accessible car parks at Gordon Street, Arakwal Court, Lawson Street and Jonson Street

- Reviewed beach accessibility  to consider  appropriate options for future improvements

### Improving access to services through better systems and processes

Council has worked to increase access to services and engage in decision-making through the following activities:

- Partnered with Byron Shire Council Access Consultative Working Group (ACWG) to provide advice on access and inclusion matters

- Commenced livestreaming Council meetings

- Installed ReadSpeaker on Council’s website to improve digital accessibility

- Developed an Accessible Documents Plan to ensure all Council documents meet accessibility requirements

- Supported Council staff to include people with disability in community engagement and consultation

- Promoted electronic billing to allow the use of assistive technology and provided alternative payment options

- Developed templates to improve the accessibility of documents

- Received Federal Government funding for an additional Educator to support children with additional needs at Sandhills Early Childhood Centre

- Provided early childhood education and care in-line with the National Quality Framework access standards

- Installed a Hearing Loop in Council Chambers to improve sound quality for people with hearing impairment

### The Voice of Lived Experience

Council wants to co-create a community that is accessible and inclusive to everyone. To help make this happen, Council has an Access Consultative Working Group (ACWG). The ACWG includes people living with disability as well as service providers and Council representatives. The group provides a link between the community and Council for issues relating to disability access and inclusion in the Byron Shire. Involving people with disability, their families and carers in decision-making processes and planning values the diverse and unique perspectives and experiences of people with lived experience.

## Community Halls

### Bangalow A&I Hall

### Marvell Hall

Marvell Hall has recently upgraded their facilities to include accessible amenities. The refurbishment ensures that the community hall is inclusive of our whole community. All abilities access increases participation for older people and people with disability and provides connection with community”. In collaboration with community hall committees, Council is purposefully working towards eliminating the barriers to equitable access within the built environment.

Located in the heart of Byron Bay, Marvell Hall now includes accessible car parks, a ramp, accessible amenities, a large hall space for functions, a smaller meeting room and kitchen all on one level.

### Bangalow Showground – Moller Pavilion

### Mullumbimby Civic Hall

### Brunswick Heads Memorial Hall

The Brunswick Heads Memorial Hall is much loved by the community and is known as the ‘Grand Old Dame’ of Brunswick Heads. Built in the 1950s there were parts of the Hall that were still in original condition until recently.

In 2019 the Hall had an upgrade, replacing the old kitchen that was installed more than 50 years ago. The Hall now has a brand new commercial grade kitchen, following the removal of asbestos floors, walls and ceilings.  The new kitchen complements works done in recent years including replacing the floor after termites were found, restoration and maintenance on the roof, windows and doors, installation of new storage cupboards and painting the inside of the Hall using 1960’s colours.

This Grand Old Dame is now ready for formal dances, birthday parties, weddings, concerts, cinema experiences and more with the Hall being able to cater for groups of up to 200, in accordance with the Hall’s COVID-19 Safety Plan.

More works are planned in 2020/21 to upgrade the amenities and install an accessible stage lift and stage extension. The volunteer Management Committee have been working hard to bring the Hall up to a standard where it can once again take its rightful place as a central community hub space, complementing the town’s ‘Simple Pleasures’ branding, evoking old time dances and functions.

### Ocean Shores Community Centre

### Brunswick Valley Community Centre

### South Golden Beach Hall

### Durrumbul Hall

### Suffolk Park Community Hall

## Strategy 2.4 - Enhance community safety and amenity while respecting our shared value

### Homelessness – caring for our community’s vulnerable (and resilient!) people

Byron Shire Council is the first regional council to employ a dedicated Rough Sleeping Project Officer alongside 2 Public Space Liaison Officers (PSLOs) whose purpose is to provide a respectful and compassionate response to issues arising from homelessness in public places.

#### Successes for 2019/2020:

- Partnered with Department of Communities and Justice (DCJ) to deliver assertive outreach support

- PSLOs assisted more than 20 rough sleepers in accessing temporary accommodation and linking to supports – with several people placed into permanent housing

- The PSLOs provided extra support to rough sleepers and people experiencing homelessness during the COVID-19 pandemic and they were able to quickly coordinate some practical measures, like installation of hand sanitation station in key area, and secure support from NSW agencies to provide additional direct services in the Shire.

- Delivered an online Forum and follow up series on Ending Rough Sleeping in Byron Shire in partnership with the Australian Alliance to End Homelessness/Institute of Global Homelessness and  the End Street Sleeping Collaboration

- The Fletcher St. Hub (formerly known as the ‘Cottage’) was given the green light by Council to open as a service hub

### Delivery Program Actions

#### Delivery Program Action 2.4.1 - Provide and facilitate local emergency management

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.4.1.1 | Develop Byron Shire flood warning network | Substantially Achieved |
| 2.4.1.2 | Attend TBLEMC and Regional Emergency Management Committee (REMC) meetings | Achieved |
| 2.4.1.3 | Undertake exercises of EMP and CMG’s as decided by TBLEMC | Achieved |
| 2.4.1.4 | Ensure sufficient staff are trained to undertake EM roles in and outside business hours | Deferred/Delayed |
| 2.4.1.5 | Deploy technology to improve disaster response and recovery by preparing field devices and staff trained in readiness to respond to a natural disaster | Achieved |
| 2.4.1.6 | Administer the Community Resilience Network | Achieved |
| 2.4.1.7 Res 18-783 | Develop and test a prototype of an Emergency Dashboard | Achieved |
| 2.4.1.8 | Assist in delivery of community 'Firewise' education | Achieved |
| 2.4.1.9 | Maintain official APZ, SFAZ, and fire trail access on council tenured land | Achieved |
| 2.4.1.10 | Represent Council at Far North Coast Bushfire Management committee meetings quarterly | Achieved |
| 2.4.1.11 | Maintain fire management actions on FRS BRIMS database | Deferred/Delayed |

#### Delivery Program Action 2.4.2 - Support community driven safety initiatives

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.4.2.1 | Implement Council’s Safe Community Compact | Partially Achieved |
| 2.4.2.2 | Support peak season community safety initiatives | Achieved |
| 2.4.2.3 | Support harm minimization initiative | Achieved |
| 2.4.2.4 | Review and redraft the existing Safer Community Compact to identify local community safety priorities | Deferred/Delayed |

#### Delivery Program Action 2.4.3 - Enhance public safety, health and liveability through the use of Council's regulatory controls and services

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.4.3.1 | Monitor, investigate and resolve complaints in relation to community safety, land use and the environment | Achieved |
| 2.4.3.2 | Undertake camping patrols throughout the Shire | Achieved |
| 2.4.3.3 | Undertake proactive patrols of community parks and open spaces to monitor safe use by dogs and their owners | Achieved |
| 2.4.3.4 | Provide ongoing information and education to the public regarding companion animals | Achieved |
| 2.4.3.5 | Deliver annual RSPCA education program to local schools | Achieved |
| 2.4.3.6 | Undertake regular and frequent parking patrols to increase availability and turnover in the Town and Village centres | Achieved |
| 2.4.3.7 | Monitor, investigate and resolve complaints in relation to public and environmental health | Achieved |
| 2.4.3.8 | Undertake regular inspections of food premises to improve and maintain a high level of hygiene and food safety | Achieved |
| 2.4.3.9 | Undertake regular on-site sewage management inspections to ensure the protection of the community and environment | Achieved |
| 2.4.3.10 | Deliver environmental and public health education programs to the community | Achieved |
| 2.4.3.11 Res 20-224 | Install native animal awareness signs | Achieved |
| 2.4.3.12 | Monitor and manage public and environmental health through a range of proactive inspections and surveillance programs | Achieved |

### Compliance with the Companion Animals Act 1998

Local Government (General) Regulation 2005 – Reg 217(1)(f)

The following information is provided on activities relating to enforcing and ensuring compliance with the Companion Animals Act and Regulation for the period 1 July 2019 to 30 June 2020.

Council’s Animal Enforcement and Support Officers contribute to the control and management of companion animals. The year the focus included:

- Rehoming abandoned animals

- Micro-chipping and lifetime registration

- Roaming and straying dogs

- Animal noise complaints

- Nuisance dogs

- Reducing incidents of dog attacks

- Community education and awareness of responsible pet ownership

Officers provide a 24/7 on-call service to respond to incidents of dog attacks.

This service is provided to improve public safety and reduce the incidence of accidents and injury to the public and animals.

The rehoming of impounded or surrendered animals is a priority for Council. The rate of rehoming is high thanks to the continued hard work of staff liaising with animal rescue and welfare groups.

#### Promote and assist in the de-sexing of companion animals

Council’s policy is to de-sex all companion animals re-homed from the Council Pound.  This reduces unwanted litters and supports the current low rate of animal euthanasia. Staff actively encourages the community to have their cats and dogs de-sexed through brochures, media promotion and advice from staff.

#### Impounded Animals

During 2019/20 there were 123 animals impounded, 91 returned and 27 re-homed. Council spent $23,000 companion animal management during the period.

#### Lodgement of Dog Attack Reports

It is mandatory for all dog attack data to be lodged with the Office of Local Government (OLG) in accordance with the Companion Animals Act. This legislation requires a dog attack incident to be reported to the OLG within 72 hours of the incident.

59 incidents of dog attack were reported during the period. Of these 42 involved attacks on animals and 17 on humans. Council has declared 7 dogs as menacing and 3 dogs as dangerous during the 2019/20 reporting year.

#### Community Education Programs

Council appreciates the important role companion animal’s play in our community and the need to minimise any potential negative impacts on the local environment, non-pet owners and the wider community of Byron Shire.

Our objectives include:

- Encourage and promote responsible pet ownership through community education Identify and accommodate the needs of companion animals and their owners

- Reduce adverse impacts of companion animals on local residents and the environment

- Reduce the numbers of unwanted and abandoned companion animals.

#### Community education initiatives during the reporting period include:

- Faeces reduction campaign

- Distribution of companion animal information brochures

- Companion animal information on Council’s website

- Media releases including newspaper articles

- Proactive patrols of complaint areas

- RSPCA EMU bus visits to local schools

- Continuation Cat Bib initiative

- Bow Wow! Look at me now! dog training and treats event

- Managing dog and koala/wildlife co-habitation

#### Off Leash Areas

Byron Shire provides eight off leash areas as per Council’s Companion Animal Exercise Areas Policy.

These areas are:

- Main Beach / Belongil

- Brunswick Heads

- New Brighton

- South Golden Beach

- Mullumbimby, Bangalow

- Tallow Beach

- Public Reserve Beech Drive Suffolk Park.

### Swimming Pool Inspections

Swimming Pools Act 1992, s22F(2)

Swimming Pools Regulation 2008 (SP Reg) cl 18BC

| Type of inspections | Number |
| --- | --- |
| Number of inspections of tourist and visitor accommodation | 23 |
| Number of inspections of premises with more than 2 dwellings | 8 |
| Number of inspections that resulted in issuance of a certificate of compliance under section 22D of the Act | 89 |
| Number of inspections that resulted in issuance of a certificate of non-compliance under clause 18BA of the Regulation | 48 |

## Strategy 2.5 - Encourage community appreciation of cultural vitality and diversity

### Renewing Byron’s history and heart

This year Council endorsed a new Byron Shire Heritage Strategy to guide future actions and again ran a successful heritage grants program, providing part-funding towards the costs of three local projects aimed at preserving heritage at the Byron Theatre and Community Centre, Ewingsdale Hall and the ‘Bridgehouse’ cottage in Mullumbimby .

In addition, Council worked with the Bangalow and Brunswick Valley Historical Societies, to obtain Stronger Country Communities grant funding to renovate ‘Heritage House’ in Bangalow and the ‘Old Mullumbimby Post Office Museum’.

### Delivery Program Actions

#### Delivery Program Action 2.5.1 - Ensure Aboriginal and other cultural heritage management reflects legislative requirements as well as community expectations and values

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.5.1.1 | Initiate planning for Cultural Heritage interim protocol development for integration into business activities | Partially Achieved |

#### Delivery Program Action 2.5.2 - Recognise and support the heritage of Byron Shire

| Action Code | Action Details | Status |
| --- | --- | --- |
| 2.5.2.1 | Administer the Heritage Advisory Panel | Achieved |
| 2.5.2.2 | Administer Council's Heritage Advisor and Heritage Projects Funds | Achieved |
| 2.5.2.3 | Provide a free Heritage Advisory Service to the community | Achieved |

# Community Objective 1:

# We have infrastructure, transport, and services which meet our expectations

The CSP objective is to have transport and services that meet our needs.  Works and projects delivered in 2019/20 demonstrate Council’s absolute determination to provide a safe, accessible, and maintained road network, bridges, and services including water, sewer and waste.

With an infrastructure backlog of an estimated $38.1 million in 2016, and high demand for new infrastructure, the newly elected Council determined that improving infrastructure was its number one priority.  This marked the start of a four-year journey that included the introduction of pay parking in Byron Bay, approval from IPART for a special rate variation and a strategic approach to grant applications.  In 2019/20 we invested $36.2 million in capital works that were either completed or in progress and an additional $24.6 million for roadworks.  The results in the Shire are evident on our roads and bridges and importantly the smaller, local projects, like our bus shelter replacement program and stormwater inflow and infiltration project that are making an immense difference to the day-to-day lives of residents of all ages.

## Highlights

- $36.2 million, largest ever capital program delivered in 2019/20, up by 55% compared with 2015/16

- Bridge and causeway replacement and upgrade program with a value of $5.2 million in 2019/20 and $13.5 million spent since 2015/16

- a NSW first, awarded $25 million as part of the NSW Government Road and Infrastructure Election Commitment in recognition of the challenges of a regional council with a population of 35,081 managing more than 2.4 million tourists

## Facts

- $24.6 million investment in roadworks, compared with only $9.8 million in 2015/16

- 80% of bridges in fair to good condition, up 20% compared with 2015/16

- 8.3km of new share paths and cycle lanes, a 9% increase to the network

## Strategy 1.1 - Provide a road network which is safe, accessible and maintained to an acceptable level of service

Council maintains 605 km of roads:

- 42km of regional roads

- 468km to sealed roads

- 95km of unsealed roads

### Bridges and Causeways

Council delivered a progressive causeway upgrade program, with four completed or commenced in 2019/20 valued at $1.6 million and design and procurement completed for three more causeways, valued at $1.15 million, ready for construction to start early in 2020/2021.

Council also started work on the $2.1 million Byron Creek Bridge at Bangalow and the refurbishment of the South Arm Bridge at Brunswick Heads at a cost of $1.5 million. This iconic timber bridge featured heavily in the ABC series Sea Change and key to this project was respecting the wishes of locals who have a strong sentimental attachment to the timber bridge.  The refurbishment is the ultimate in recycling with the best of the timber taken from the bridges replaced in 2018 near Bangalow, re-purposed for use on the South Arm Bridge – a testament to the quality of the timber which, more than 100 years on in some cases, is still going strong.

Delivering the bridge and causeway replacement and upgrade programs in innovative ways has allowed Council to do more projects, reduce our infrastructure backlog, significantly improve road safety, reduce maintenance costs, increase the resilience of the road network to flooding and improve the health of our waterways by restoring navigability for fish and aquatic life.

### Delivery Program Actions

#### Delivery Program Action 1.1.1 - Deliver road and drainage maintenance services in line with Community Solutions Panel values (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.1.1.1 | Implement rural drainage planned maintenance programs | Achieved |
| 1.1.1.2 | Implement ongoing road planned maintenance programs | Achieved |
| 1.1.1.3 | Deliver heavy patching program | Achieved |
| 1.1.1.4 | Deliver road reconstruction work on the Pocket Road Stage 1 (Ch 1,790 - 2,810) | Achieved |
| 1.1.1.5 | Design road reconstruction of the Pocket Road Stage 2 (Ch 2,810 - 3,690) | Achieved |
| 1.1.1.6 | Design road reconstruction of the Myocum Road (segments between Ch 0 - 9,690) | Partially Achieved |
| 1.1.1.7 | Deliver road reconstruction work on the Bangalow Road (Ch 7,540 - 8,490) | Deferred/Delayed |
| 1.1.1.8 | Deliver guardrail replacements throughout the Shire | Deferred/Delayed |
| 1.1.1.9 | Deliver road reconstruction work on Bangalow Rd at Tinderbox Rd Talofa (Safer Roads) | Achieved |
| 1.1.1.10 | Deliver road reconstruction work of Byron Bay High School Turnaround Arakwal Court | Achieved |
| 1.1.1.11 | Design road reconstruction for Ruskin Street (Ch 440 - 660) | Achieved |
| 1.1.1.12 | Design road reconstruction for Massinger Street (Ch 0 - 255) | Achieved |
| 1.1.1.13 | Design road reconstruction for Middleton Street (Ch 0 - 130) | Achieved |
| 1.1.1.14 | Undertake gravel resheeting program | Achieved |

#### Delivery Program Action 1.1.2 - Develop maintenance levels for road network infrastructure in line with Community Solutions Panel values (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.1.2.1 | Review Infrastructure Services Risk Management Plan to include access considerations | Partially Achieved |
| 1.1.2.2 | Undertake highest priority works within approved budgets | Achieved |
| 1.1.2.3 | Refine risk based methodologies and predictive modelling to strategically prioritise maintenance and renewal of infrastructure | Achieved |
| 1.1.2.4 | Undertake general bridge inspection to identify and prioritise scheduled replacement and renewal of bridge components | Achieved |
| 1.1.2.5 | Undertake the transport infrastructure revaluation | Achieved |
| 1.1.2.6 | Urban roadside tree maintenance | Achieved |

#### Delivery Program Action 1.1.3 - Prioritise road network asset renewal and upgrade programs in line with Community Solutions Panel values (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.1.3.1 | Implement asset renewal projects for road reseals | Achieved |
| 1.1.3.2 | Main Arm Road Curve Improvement, Main Arm | Achieved |
| 1.1.3.3 | Road works safety improvements on 16.5km section of Coolamon Scenic Drive, Coorabell | Achieved |
| 1.1.3.4 | Road works safety improvements on 8.02km section of Bangalow Road, Byron Bay | Substantially Achieved |
| 1.1.3.5 | Upgrade access ramps and footpaths | Achieved |
| 1.1.3.6 | Replacement of damaged Kerb and Gutter Shire Wide as per inspection Report | Achieved |
| 1.1.3.7 | Replacement of damaged Footpaths Shire Wide as per inspection Report | Achieved |
| 1.1.3.8 | Renewal of South Arm Bridge | Substantially Achieved |
| 1.1.3.9 | Renewal of Byron Creek Bridge | Partially Achieved |
| 1.1.3.10 | Replace causeway on Repentance Creek Road | Substantially Achieved |
| 1.1.3.11 | Replacement of Upper Wilsons Creek #10 causeway | Achieved |
| 1.1.3.12 | Replacement of Gittoes Lane Causeway | Achieved |
| 1.1.3.13 | Replacement of Blackbean Road Causeway | Achieved |
| 1.1.3.14 | Tweed Valley Way Rural Major Culvert Replacement | Achieved |
| 1.1.3.16 | Deliver bridge renewal on Main Arm Rd Causeway #7 | Partially Achieved |
| 1.1.3.17 | Deliver bridge renewal on Main Arm Rd Causeway #12 | Partially Achieved |
| 1.1.3.18 | Deliver bridge renewal on Main Arm Rd Causeway #14 | Partially Achieved |

### Road Works & Projects

#### Rehabilitated Roads

- McGettigans Lane, (Ch0 - 1,677)

- Ewingsdale Road (Ch1410 – 3190)

#### Resealed Roads

- Coorabell Road (Ch80 - 3,770)

- Coorabell Road (Ch4,170 - 5,210)

- The Pocket Road (Ch8,730 - 10,370)

- Clifford Street (Ch280 - 475)

- Mullumbimby Road (Ch30 - 3,020)

- Midgen Flat Road (Ch910 - 1,958)

- Coolamon Scenic Drive North (Ch4,220 - 4,970)

- Balraith Lane (Ch0 - 440)

- Hinterland Way (Ch2,170 - 3,380)

- Hinterland Way (Ch20 - 2,000)

- Elizabeth Avenue (Ch0 - 367)

- Main Arm road (Ch9,030 - 9,400)

- Federal Drive (Ch6530 – 8870)

- Bougainvillea Street – (Ch0 – 670)

- Callistemon Drive – (Ch0 - 480)

- Coachwood Court – (Ch0 – 390)

- Bower Street (Ch0 – 110)

- Booyun Street (Ch0 – 170)

- Fingal Street (Ch0 – 220)

- Cudgen Street (Ch0 – 130)

- Glasgow Street - (Ch0 – 170)

- Brandon Street – (Ch0 – 640)

- Armstrong Street – (Ch0 – 640)

#### Heavy Patching

- Coorabell Road

- The Pocket Road

- Clifford Street

- Mullumbimby Road

- Midgen Flat Road

- Coolamon Scenic Drive North

- Balraith Lane

- Hinterland Way

- Parkway Drive

- Argyle Street

- Clifford Street

- Jubilee Avenue

#### Asphalt Overlay

- Argyle Street - AC Overlay (Ch260 - 773)

- Clifford Street - AC Overlay (Ch0 - 280)

- Lawson street – (Ch500 – 910)

- Lee Lane – (Ch10 – 150)

- Keesing Lane – (Ch150 – 280)

- Tallow Beach Road – (Ch20 – 90)

- Middleton Street – (Ch10 - 260)

- Kingsley Street – (Ch10 – 260)

- Carlyle Street – (Ch140 – 760)

- Ruskin Street – (Ch460 – 670)

- Tincogan Street – (Ch0 – 520)

- Murwillumbah Road – (Ch7550 – 7620)

#### Capital Road Reconstructions

- Main Arm Intersection Settlement Road – Main Arm

- Main Arm Curve near Coopers Lane – Main Arm

- The Pocket Road Reconstruction – Main Arm

- Bangalow Road at Tinderbox – Talofa

- Coolamon Scenic Drive – Safety Improvements

#### Drainage Works

- Philip Street, South Golden Beach – Infiltration Pits

- Ironbark Road, Byron Bay – Infiltration Pit

#### Footpaths, Cycle Way, Kerb and Gutter, and Concrete Program

- Broken Head Road, Suffolk Park – Cycleway – Byron at Byron to Clifford Street

- Byron Bay to Suffolk Cycleway – Bangalow Road and Broken Head Road

- Johnson Street Pedestrian Crossing at Post Office – Byron Bay

#### Causeway / Bridge Program

- Replacement of 5 bridges in the Bangalow Agricultural Area

- Gittoes Lane Causeway Replacement - Possum Creek

#### Other

- Ewinsgdale/Bayshore Roundabout

- Johnson Street Pedestrian Crossing

- Byron Bay High School Turn Around – Arakwal Court – Byron Bay

- February 2020 Natural Disaster Event Recovery – Shire Wide

- Bus Shelter Program – 7 Shelters – Shire Wide

### Delivery Program Actions

#### Delivery Program Action1.1.4 - Develop road network new works program in line with Community Solutions Panel values/principles (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.1.4.1 | Upgrade Jonson St post office footpath crossing | Achieved |

#### Delivery Program Action1.1.5	Deliver road network new works program

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.1.5.1 | Continue construction of the Byron Bay Bypass | Achieved |
| 1.1.5.2 | REPAIR Project - Ewingsdale Road | Achieved |

#### Delivery Program Action 1.1.6 - Provide stormwater infrastructure to manage flood mitigation, social and environmental outcomes

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.1.6.1 | Review 10 year stormwater levy program | Achieved |
| 1.1.6.2 | Implement stormwater levy projects | Achieved |
| 1.1.6.3 | Implement urban drainage maintenance program | Achieved |
| 1.1.6.4 | 44 Kingsley Lane - Kerb and Gutter to prevent property flooding at a number of properties | Achieved |
| 1.1.6.5 | Design works for drainage upgrades to 18 Old Bangalow Road - pipe open drain to reserve | Achieved |
| 1.1.6.6 | Design works for drainage upgrades to South Golden Beach Street Drainage - Pacific Esplanade | Achieved |
| 1.1.6.7 | South Golden Beach Street Drainage Upgrade - Phillip Street | Achieved |
| 1.1.6.8 | Design works for drainage upgrades to 30/32 Rajah Road Overland Flow Path | Achieved |
| 1.1.6.9 | Design works for drainage upgrades to Studal Lane | Partially Achieved |
| 1.1.6.10 | Development of Belongil Creek Catchment Management Plan (Res 18-617) | Deferred/Delayed |
| 1.1.6.11 | Extend South Golden Beach Flood Pump inlet screen (Res 18-650) | Substantially Achieved |
| 1.1.6.12 | South Golden Beach Flood Pump variable speed drive and modifications (Res 18-650) | Achieved |

### Byron Bay Bypass

After 30 years in the planning construction on the major infrastructure project, the Byron Bay Bypass began in July 2019. The project is fully funded by the NSW Government ($20 million including funding from Growing Local Economies) and $4 million from Byron Shire Council.

The bypass will provide an alternative route for people travelling through town, and, while it alone will be no ‘magic bullet’ solution for the traffic congestion in Byron Bay, it is the first step towards a broader vision that prioritises people over cars in the town centre.

The Bypass will:

- improve connectivity and traffic flow between the north and south of Byron Bay

- provide an alternative route that avoids the town centre

- reduce the number of cars in the town centre daily by an estimated 30 percent

- prioritise pedestrians over cars in the town centre (a desire strong expressed by our community throughout our Masterplan process).

The project is on time and on budget and will be finished by Christmas 2020.

## Strategy 1.2 - Provide essential services and reliable infrastructure which meet an acceptable community standard

### Delivery Program Actions

#### Delivery Program Action 1.2.1 - Deliver infrastructure maintenance services in line with Community Solutions Panel values (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.2.1.1 | This activity was removed in the Q1 Amendment | N/A |
| 1.2.1.2 | Implement planned maintenance program for water and sewer assets | Substantially Achieved |
| 1.2.1.3 | Implement planned maintenance program for resource and recovery operation assets | Achieved |

#### Delivery Program Action 1.2.2 - Develop infrastructure asset renewal and upgrade program in line with Community Solutions Panel values (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.2.2.1 | Prepare an Open Space Asset Management Plan | Achieved |

#### Delivery Program Action 1.2.3 - Develop infrastructure new works program in line with Community Solutions Panel values (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.2.3.1 | Prepare a new works 10 year program that is aligned to an adopted Recreational Needs Assessment and Solutions Panel values | Achieved |

#### Delivery Program Action 1.2.4 - Provide active and passive recreational Community space that is accessible and inclusive for all (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.2.4.1 | Deliver adopted projects from the beach accessibility program | Achieved |
| 1.2.4.2 | Develop Public Open Space accessibility program | Substantially Achieved |
| 1.2.4.3 | Deliver Stage 1 of a Public Open Space Accessibility Program | Achieved |
| 1.2.4.4 Res 18-542 | Investigate funding opportunities for the development of the Byron Skate Park and Recreation Hub | Achieved |
| 1.2.4.5 | Undertake design work for skate park | Achieved |
| 1.2.4.6 | Review beach entry points and develop action plan | Achieved |

#### Delivery Program Action 1.2.5 - Ensure ongoing maintenance and upgrade of inclusive community buildings and swimming pools (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.2.5.1 | Complete the Open Space Asset Management Plan incorporating Disability Inclusion Action Plan objectives | Achieved |
| 1.2.5.2 | Seek grant opportunities for the Ocean Shores Community Centre upgrade | Achieved |
| 1.2.5.3 | Finalise public land tenure matters for Byron Bay Pool | Substantially Achieved |
| 1.2.5.4 | Byron Bay utility Pool improvements | Achieved |
| 1.2.5.5 | Mullumbimby Pool Park Playground renewal | Achieved |
| 1.2.5.6 | Deliver maintenance works programs for inclusive swimming pools | Achieved |
| 1.2.5.7 | Manage Surf Life Saving Contract for patrolled areas | Achieved |
| 1.2.5.8 | Provide in-kind support in preparing a capital project that improves accessibility and long term financial sustainability of the Petria Thomas Pool facility | Achieved |

#### Delivery Program Action 1.2.6 - Optimise Council’s property portfolio (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.2.6.1 | Progress Lot 12 Bayshore Drive Byron Bay remediation works in accordance with Byron Arts and Industry Precinct Plan | Achieved |
| 1.2.6.2 | Lot 102 Depot Relocation investigation | Achieved |
| 1.2.6.3 | Purchase of land access for Lot 4 Mullumbimby | Substantially Achieved |
| 1.2.6.4 | Progress the future use of Fletcher / Lawson Street Byron Bay redevelopment | Achieved |
| 1.2.6.5 | Manage contracts for operation of First Sun and Suffolk Park Holiday Parks | Achieved |
| 1.2.6.6 | Undertake improvements at First Sun Holiday Park | Achieved |
| 1.2.6.7 | Undertake improvements at Suffolk Park Holiday Park | Achieved |
| 1.2.6.8 | Manage leases and contracts at Tyagarah Airfield | Achieved |
| 1.2.6.9 | Tyagarah Airfield assessment and development | Achieved |

#### Delivery Program Action 1.2.7 - Implement identified projects of the Byron Bay Town Centre Master Plan

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.2.7.1 | Byron Bay Town Centre Masterplan Projects | Achieved |
| 1.2.7.2 | Develop concept plans for the upgrade of Byron Bay foreshore (action from Byron Bay Town Centre Masterplan) | Deferred/Delayed |
| 1.2.7.3 | Undertake landscaping works in Byron rail corridor (action from Byron Bay Town Centre Masterplan) | Deferred/Delayed |
| 1.2.7.4 Res 20-189 | Develop concept plans for the future use and management of Butler Street Reserve (action from Byron Bay Town Centre Masterplan) | Deferred/Delayed |
| 1.2.7.5 | Railway Park Precinct development | Achieved |

#### Delivery Program Action 1.2.8 - Develop capital upgrates, renewal, and enhancements works program for buildings including community buildings, public toilets, emergency services, sports club facilities and Council Operations buildings

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.2.8.1 | Consult with user groups to establish user agreements, leases, licenses and Plans of Management | Achieved |
| 1.2.8.2 | Sporting Infrastructure Renewal (Shire wide) | Achieved |
| 1.2.8.3 | Develop program of works for Public Toilet improvements | Substantially Achieved |
| 1.2.8.4 | Internal refurbishment of the Lone Goat Gallery funded through the Stronger Country Communities program | Achieved |
| 1.2.8.5 | Improve the current space at Mullumbimby War Widow’s Cottage for youth activities funded through the Stronger Country Communities program | Deferred/Delayed |
| 1.2.8.6 | Improvements to the Machinery Shed at the Mullumbimby Museum buildings funded through the Stronger Country Communities program | Achieved |

#### Delivery Program Action 1.2.9 - Provide safe, clean, modern public toilets compliant to accessible standards for increasing visitor population and general public

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.2.9.1 | Deliver upgrade program for access compliant toilets in consultation with Plan of Management for each facility | Achieved |
| 1.2.9.2 | Review public toilet level of service including disabled accessibility | Achieved |

### Condition of Assets

Section 428 of the Local Government Act requires Council to prepare a report on the conditions of public works (including public buildings, public roads and water, sewerage and drainage works) under the control of the Council as at the end of that year, together with:

1. 	an estimate (at current value) of the amount of money required to bring the works up to satisfactory standard;

2. 	an estimate (at current values) of the annual expense of maintaining the works at that standard; and

3. 	the Council’s program of maintenance for that year in respect of the works.

In assessing the condition of Public Assets, Council has had regard to the condition, function and location of each asset. Proposed or potential enhancements to the existing asset have been ignored. Assets within each Asset Category have been assessed on an overall basis, recognising that an average valuation may be assessed even though certain assets may be above or below that standard on an individual basis. Councils will adopt different intervention levels for their assets determined by the current condition and their financial capacity to maintain assets at a predetermined level.

Council recognises that the assessed condition may be different from that determined by other councils for public works under their control.

This information is detailed at Section 3 in Council’s Financial Statements in Special Schedule  – Report on Infrastructure Assets as at 30 June 2020.

In terms of asset condition rating the number disclosed has the following meaning:

1 =	Near perfect – ranges from New or Good

2 =	Superficial deterioration – ranges from Generally Good to Fair

3 = 	Deterioration evident – ranges from Fair to Marginal

4 = 	Requires major reconstruction - ranges from Poor to Critical

5 = 	Asset unserviceable - Critical, Beyond Repair

### Works on Private Land

Local Government General Regulation 2005 cl 217(1)(a4)

During the reporting period 1 July 2019 to 30 June 2020, Council did not carry out any work on private land that was fully or partly subsidised by Council.

Further, Council did not make any resolutions during the reporting period, under Section 67(2b) of the Local Government Act 1993, to carry out works on private land at a charge less than the adopted fee.

## Strategy 1.3 - Support, through partnership, a network of integrated sustainable transport options

### Delivery Program Actions

#### Delivery Program Action 1.3.1 - Deliver infrastructure maintenance services in line with Community Solutions Panel values (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.3.1.1 | Prepare an Integrated Transport and Movement Plan (ITMP) | Substantially Achieved |
| 1.3.1.2 | Update key road traffic plans to manage future traffic demands | Achieved |
| 1.3.1.3 | Update Bike Plan and Pedestrian and Access Mobility Plan (PAMP) | Achieved |
| 1.3.1.4 | Apply annually to NSW State Government through RMS for Bike Facilities Grants | Achieved |
| 1.3.1.5 | Plan and deliver prioritised Pedestrian and Access Mobility Plan (PAMP) facilities | Achieved |
| 1.3.1.6 | Support the Byron Bay Bus Interchange in partnership with Transport for NSW | Achieved |
| 1.3.1.7 | Install cycle racks at various locations in Mullumbimby | Achieved |
| 1.3.1.8 | Cycleway - Bangalow Rd/Broken Head Rd | Achieved |

### Walk, Roll, Ride Byron Shire

With 700 surveys, 62 submissions and five workshops attracting 150 people. Council’s 10 year Bike Plan and Pedestrian Access and Mobility Plan attracted enormous interest from the Community.  After more than a year of listening to the community, the plans were endorsed in September 2019.

Council immediately started work on the $2.8 million Byron Bay to Suffolk Park Cycleway, scheduled for completion in October 2020, which will significantly improve connectivity and cycling safety for students attending schools along the route. In total, this year Council constructed or commenced 3.4km of new shared paths and 4.9km of new on-road cycle ways.

## Strategy 1.4 - Provide a regular and acceptable waste and recycling service

### Delivery Program Actions

#### Delivery Program Action 1.4.1 - Deliver infrastructure maintenance services in line with Community Solutions Panel values (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.4.1.1 | Implement 2019/20 action plan activities identified in the Waste Management Strategy | Substantially Achieved |

#### Delivery Program Action 1.4.2 - Provide waste and resource recovery services

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.4.2.1 | Implement Waste and Resource Recovery Collection Contract Management Plan | Achieved |

#### Delivery Program Action 1.4.3 - Participate in regional waste management programs and initiatives

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.4.3.1 | Maintain membership and participation in the North East Waste regional waste management group | Achieved |
| 1.4.3.2 | Lead the progression of a regional alternative waste treatment facility project | Achieved |

#### Delivery Program Action 1.4.4 - Ensure facilities and services meet statutory requirements

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.4.4.1 | Maintain compliance with NSW Environmental Protection Licences for the Byron Resource Recovery Centre and Myocum Landfill | Achieved |
| 1.4.4.2 | Maintain compliance with the NSW Protection of the Environment Operations (Waste) Regulation 2014 | Achieved |
| 1.4.4.3 | Maintain compliance with the Federal Government’s Emissions Reduction Fund contract conditions for the Myocum Landfill Gas Carbon Farming Initiative Project | Achieved |
| 1.4.4.4 | Development of plans for Myocum Quarry Resource Recovery Facility | Deferred/Delayed |
| 1.4.4.5 | Develop Landfill Closure and Integrated Water Management Plan | Substantially Achieved |
| 1.4.4.6 | Upgrade of public dog-poop bag dispenser network | Achieved |
| 1.4.4.7 | New toilet and office amenities at the BRRC | Deferred/Delayed |

## Strategy 1.5	Provide continuous urban water and sewerage services within the Shire

### Delivery Program Actions

#### Delivery Program Action 1.5.1 - Increase the energy efficiency of Sewerage Treatment Plants

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.5.1.1 | Energy Efficiency Improvements | Achieved |

#### Delivery Program Action 1.5.2 - Ensure Wastewater Treatment Plants are maintained in accordance with operating licences

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.5.2.1 | Monitor and compile annual licence returns | Achieved |
| 1.5.2.2 | Upgrade to the Sewer Pump Station SPS3005 rising main | Achieved |
| 1.5.2.3 | Byron Bay Sewer Pump Station Renewal | Achieved |
| 1.5.2.4 | South Byron Sewerage Treatment Plant Remediation | Substantially Achieved |
| 1.5.2.5 | Upgrade to Butler Street Sewer Pump Station SPS3003 rising main | Achieved |
| 1.5.2.6 | Trial of chemical dosing to alleviate odour from the sewer network | Achieved |
| 1.5.2.7 | South Byron Sewerage Treatment Plant future use options | Achieved |
| 1.5.2.8 | Brunswick Valley Sewerage Treatment Plan Renewals | Achieved |
| 1.5.2.9 | Brunswick Heads Sewerage Treatment Plant decontamination works | Achieved |
| 1.5.2.10 | Brunswick Heads Pipeline - Renewal | Achieved |
| 1.5.2.11 | Brunswick Heads SPS - Renewal | Achieved |
| 1.5.2.12 | Mullumbimby STP Site Remediation | Substantially Achieved |
| 1.5.2.13 | Mullumbimby Pipeline - Renewal | Achieved |
| 1.5.2.14 | Mullumbimby SPS - Renewal | Achieved |
| 1.5.2.15 | Deliver the Mullumbimby Inflow/Infiltration Reduction program | Achieved |
| 1.5.2.16 | SPS4001 rising main upgrade | Achieved |
| 1.5.2.17 | Deliver the inflow and infiltration reduction program for the rest of the Shire | Achieved |

#### Delivery Program Action 1.5.3 - Ensure Water Supply is maintained in accordance with NSW Health guidelines

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.5.3.1 | Undertake annual review Drinking Water Management Plan and associated performance | Achieved |
| 1.5.3.2 | Mullumbimby water supply security investigations and upgrade | Achieved |
| 1.5.3.3 | Upgrade to Palmer Avenue pump station cross connection in Ocean Shores | Achieved |
| 1.5.3.4 | Ocean Shores pipeline renewal works | Partially Achieved |
| 1.5.3.5 | Replace roof at Watego Reservoir | Partially Achieved |
| 1.5.3.6 | Paterson Street Reservoir Roof Replacement | Partially Achieved |
| 1.5.3.7 | Undertake works on the Byron Bypass cross connection | Achieved |
| 1.5.3.8 | Implementation of Smart Metering for water services | Partially Achieved |
| 1.5.3.9 | Deliver the Meter Replacement Program | Achieved |

#### Delivery Program Action 1.5.4 - Implement the Water and Sewerage Strategic Business Plan

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.5.4.1 | Remediate and integrate future use of South Byron Sewage Treatment Plant (STP) | Achieved |

#### Delivery Program Action 1.5.5 - Ensure strategic infrastructure planning documents are in line with Community Solutions Panel values (SP)*

The Community Solutions Panel values will continue to guide the development and delivery of strategic infrastructure planning documents, there are no specific activities identified in the 2019/20 Operational Plan.

#### Delivery Program Action 1.5.6 - Protect and enhance our natural environment and biodiversity

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.5.6.1 | Deliver the Effluent Reuse management plan strategy commitments | Achieved |

### Wastewater management - turning brown to green

One of our top priorities is managing our wastewater safely and efficiently to ensure one of Australia’s most visited destinations is kept pristine, green and clean and in 2019/20 we expanded our Urban Recycled Water Scheme to include toilets, gardens and parks.

This is in addition to our existing client base of irrigators and recycled water users including nurseries, accommodation providers, sporting fields, bowling greens, golf course and sewage pump station operations.

Most recently, we installed filling stations at Council’s depot and the old Mullumbimby and South Byron sewage treatment plants, where businesses and residents can access recycled water for non-potable uses. We now recycle approximately 30% of our wastewater and plan to expand this highly successful scheme to include a filling station at the Bangalow sewage treatment plant.

Keen to expand recycled water projects in the western and southern rural parts of the Shire to help irrigate local farmland and small horticultural crops, Council is working in partnership with businesses and residents to establish how a rural recycled water scheme could benefit both Council and community.

### Stormwater Management Services

Local Government (General) Regulations 2005 Clause 217(1)(e)

For the reporting period 1 July 2019 to 30 June 2020 the following information is provided regarding Stormwater Management Services Income and Projects.

#### Stormwater Management Services Income

| Type of Charge | Annual Charge | Number of Properties | Yield $ |
| --- | --- | --- | --- |
| Stormwater Management Charge (Residential) | 25.00 | 7,621 | 190,525 |
| Stormwater Management Charge (Residential Strata Units) | 12.50 | 2,534 | 31,675 |
| Stormwater Management Charge (Business Strata Units – not within a mixed development)** | N/A | 617 | 10,529 |
| Stormwater Management Charge (Business Strata Units) | 12.50 | 128 | 1,600 |
| Stormwater Management Charge (Business Properties – Not Strata Titled)** | N/A | 576 | 68,088 |
| Totals | N/A | 11,476 | 302,417 |

** 	Varying Amounts - A single annual flat charge does not apply to Business Properties and Business Strata Units (not within a mixed development).  The amount shown is a minimum charge.

#### Stormwater Management Projects 2019/20

| Project | Funded from Stormwater Management Charge $ | Funded from Other Sources $* | Total $ | Actual $ | Variance $ |
| --- | --- | --- | --- | --- | --- |
| Urban Drainage Maintenance | 0 | 484,000 | 484,000 | 591,354 | -107,354 |
| Rural Drainage Maintenance | 0 | 310,300 | 310,300 | 285,633 | 24,667 |
| Urban Capital Drainage Works ** | 192,300 | 66,500 | 258,800 | 259,001 | -201 |
| Total | 192,300 | 860,800 | 1,053,100 | 1,135,987 | -82,887 |

*	Includes General Revenue, Grants and Reserve Funds.

**	Includes funding from the Stormwater Management Charge raised in 2019/20 plus unexpended funds held from previous years.

Stormwater Management Services revenue received that remains unexpended at the end of a financial year is restricted and carried forward for expenditure in future years.

## Strategy 1.6 - Manage traffic and parking in an efficient manner

### Delivery Program Actions

#### Delivery Program Action 1.6.1 - Implement review of parking management

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.6.1.1 | Implement Parking Management Strategies for: - Bangalow - Belongil - Mullumbimby - Brunswick Heads incorporating accessible parking requirements based on community need (which may exceed legislative requirements) | Achieved |

#### Delivery Program Action 1.6.2 - Ensure future traffic demand and alternative solutions are addressed in major infrastructure plans

This continues to be a governing principle for all major infrastructure plans, there are no specific activities identified in the 2019/20 Operational Plan.

#### Delivery Program Action 1.6.3 - Ensure new infrastructure is planned and funded to meet the needs of the current and future population (SP)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.6.3.1 | Advocate for improved public transport across the Shire | Achieved |
| 1.6.3.2 | Report on pilot car share program outcomes for Byron Bay | Achieved |
| 1.6.3.3 | Reconstruction works on Settlement Road | Achieved |

### Car Sharing:  a regional success

‘Cars out and people in’ – this is the vision Council has for its towns and villages.  But how can this be achieved in a regional area where public transport is limited.  In 2019, Council proposed an innovative year-long car share trial with PopCar encouraging locals and visitors to take advantage of the car share service.

Over 12 months, 200 new members signed up to the service in the Byron Shire, the cars were hired for 6000 hours and there was interest for the service to be extended into other areas, such as Habitat in the Byron Arts and Industry Estate. Unlike other regional areas where car-sharing has ceased after trials, PopCar has indicated its desire to stay in Byron Bay and Council’s partnership with the company will continue over the next 12 months .

#### Delivery Program Action 1.6.4 - Improve effectiveness of Local Traffic Committee (LTC)

| Action Code | Action Details | Status |
| --- | --- | --- |
| 1.6.4.1 | Continued reporting of traffic matters through the Local Traffic Committee | Achieved |

# APPENDICES

Appendix 1 - Public Interest Disclosures	119

Appendix 2 - Legal Proceedings	120

Appendix 3 - Rates and Charges Written Off	129

Appendix 4 - Freedom of Information	130

Appendix 5 - Government Information (Public Access) Act	131

Appendix 6 – Organisation Structure	224

## Appendix 1 - Public Interest Disclosures

Public Interest Disclosures Act 1994 Section 31

Under s31 of the Public Interest Disclosures Act 1994 Council is required to report annually on its Public Interest Disclosure (PID) obligations. This is Council’s Annual Report and is for the period July 2019 to June 2020.

#### Statistical Information - clauses 4(2)(a)-(c) of the PID Regulations 2011

- Number of public officials who made Public Interest Disclosures (PIDs) = 0

- Number of PIDs received = 0

- Number of PIDs finalised (during reporting period) = 0

### Internal Reporting Policy

Clause 4(2)(d)

Council has established an Internal Reporting Policy.

### Staff Awareness

Clause 4(2)(e) of the PID Regulations

During the reporting period, Council undertook the following actions to meet staff awareness obligations:

- Training provided to new staff during induction

- Links on intranet site

- Messages in staff newsletters

- Messages on bulletin boards/staff kitchens

- Staff undertaking that they have read and understood  the organisation’s internal reporting policy

- Training provided by a private sector organisation

## Appendix 2 – Legal Proceedings

Local Government (General) Regulation 2005 cl 217(1)(a3)

The following schedule provides details of legal costs associated with proceeding during the reporting period 1 July 2019 to 30 June 2020.

### Part A Summary

| Land and Environment Court Applications and appeals to other Courts from Land and Environment Court decisions | Number | Legal Costs Recovered in reporting period |
| --- | --- | --- |
| Matters settled in reporting period | 5 | $28,000 |
| Matters current as at 30/06/2020 | 18 | 0 |
| Matters settled prior to 01/07/19 for which costs incurred/recovered during reporting period | 0 | $11,500 |
| Sub Total | 23 | $39,500 |

### Part b Summary

| Local Court Prosecutions and Penalty Infringement Notices matters, and appeals from Local Court decisions | Number | Legal Costs Recovered in reporting period |
| --- | --- | --- |
| Matters current as at 30/06/2019 | 24 | 0* |
| Matters settled prior to 01/07/19 for which costs incurred/recovered during reporting period | 0 | 0* |
| Sub-Total | 76 | 0 |

*Costs are predominantly recovered by Revenue NSW

### Part A.  Land and Environment Court Applications and appeals to other Courts from Land and Environment Court decisions

Five matters were finalised during the reporting period. All matters were commenced against Council.

| Methods of finalisation during reporting period of matters commenced against Council | Number |
| --- | --- |
| Upheld (Appeal allowed by Court) on original application | 0 |
| Upheld (Appeal allowed by Court) after application amended | 0 |
| Consent Orders on original application | 0 |
| Consent Orders after application amended | 2 |
| Dismissed (Appeal disallowed by Court) | 1 |
| Discontinued (Appeal withdrawn by Applicant) | 2 |

#### Matters settled 1 July 2019 to 30 June 2020

| Name | Brief description of matter | Address/ Type | Court No where applicable | Costs 2019/2020 | Status as at 30 June 2020 |
| --- | --- | --- | --- | --- | --- |
| BSC ats Lonergan | Class 1 Application | 1897 Coolamon Scenic Drive, Mullumbimby | LEC 2018/372747 | $86,118.57 | Finalised (discontinued) |
| BSC ats Heazlewood | Class 1 Application | 39 Julian Rocks Drive, Byron Bay | LEC 2019/15238 | $19,639.63 | Finalised (dismissed) |
| BSC ats Lismore Venture Pty Ltd | Class 1 Application | 28 Argyle Street, Mullumbimby | LEC 2019/9594 | $3,174.60 | Finalised (consent order) |
| BSC ats Lismore Venture Pty Ltd | Class 1 Application | 23 Lismore Road, Bangalow | LEC 2019/153305 | $17,510.83 | Finalised (consent order) |
| BSC ats Benhaim | Class 4 Application | 3 Lorikeet Lane, Mullumbimby | LEC 2020/6087 | $1,871.10 | Finalised (discontinued) |

#### Matters Current as at 30 June 2020

| Name | Brief description of matter | Address/ Type | Court No where applicable | Costs 2019/2020 | Status as at 30 June 19 |
| --- | --- | --- | --- | --- | --- |
| BSC ats Site R&D | Class 1 Application | Ewingsdale Road, Byron Bay | LEC 2018/222143 | $23,247.40 | Hearing 9 – 13 November 2020 |
| BSC ats Sked | Class 1 Application | 9 Bian Court, Ocean Shores and 11-13 Warrambool, Ocean Shores | LEC 2019/22451 | $28,727.74 | Hearing 26 – 27 November 2020 |
| BSC ats Mercato on Byron | Class 1 Application | Jonson Street, Byron Bay | LEC 2019/121192 | $20,812.47 | Hearing 18 – 19 August 2020 |
| BSC ats Lismore Venture Pty Ltd | Class 1 Application | 6 Julian Rocks Drive, Byron Bay | LEC 2019/337803 | $6,102.37 | S34 Conciliation Conference 3 July 2020 |
| BSC ats S Hejtmanek | Class 1 Application | 2 Riverside Crescent, Brunswick Heads | LEC 2020/0152601 | $2,153.80 | Directions 6 July 2020 |
| BSC ats J&H Schleich & J Khosid | Class 2 Application | 3 & 5 Weeronga Way, Ocean Shores | LEC 2020/87294 | $3,989.70 | Mention 9 July 2020 |
| BSC ats NSW Crown Holiday Parks Trust | Class 2 Application | Fingal Street, Brunswick Heads | LEC 2020/340060 | $12,738.00 | S34 Conciliation Conference 20 July 2020 |
| BSC ats Napoli | Class 1 Application | 42 Brandon Street, Suffolk Park | LEC 2020/136706 | $729.30 | S34 Conciliation Conference 31 July 2020 |
| BSC ats Pace Development Group Pty Ltd | Class 1 Application | 7 Marvell Street, Byron Bay | LEC 2020/65271 | $3,807.10 | S34 Conciliation Conference 20 November 2020 |
| BSC ats Malta-Fell | Class 1 Application | 251 Upper Wilsons Creek Road Upper Wilsons Creek NSW | LEC 2019/384646 | $18,136.65 (both Malta-Fell proceedings) | S34 Conciliation Conference 17 August 2020 |
| BSC ats Villa World Byron Pty Ltd | Class 1 Application | 342 Ewingsdale Road, 22B Melaleuca Drive and 22A Melaleuca Drive, Byron Bay NSW | LEC 2019/310612 | $16,123.61 | S34 Conciliation Conference 20 - 21 August 2020 |
| BSC ats Malta-Fell | Class 4 Application | 251 Upper Wilsons Creek Road, Upper Wilsons Creek. | LEC 2019/299360 | $18,136.65 (both Malta-Fell proceedings) | Adjourned 21 August 2020 |
| BSC ats Master Alchemy Pty Ltd | Class 4 Application | 4 Childe Street, Byron Bay | LEC 2019/351992 | $40,732.08 (all Master Alchemy proceedings) | Mediation 3 - 4 September 2020 |
| BSC ats Master Alchemy Pty Ltd | Class 4 Application |  | LEC 2019/182379 | Included above | Included above |
| BSC ats Master Alchemy Pty Ltd | Class 1 Application | 4 Childe Street, Byron Bay | LEC 2019/143996 | Included above | Included above |
| BSC ats Ardill Payne & Partners | Class 1 Application | 18 Pioneers Crescent, Bangalow | LEC 2020/138107 | $2,271.50 | S34 Conciliation Conference 11 December 2020 |
| BSC ats Ardill Payne & Partners | Class 1 Application | 1 Brownell Drive, Byron Bay. | LEC 2019/270883 | $11,895.87 | S34 Conciliation Conference 17 - 18 December 2020 |
| BSC ats Chris Pratt t/a Planning Resolutions | Class 1 Application | 64 Coopers South Lane, Main Arm | LEC 2020/77435 | $5,491.20 | Hearing 21 - 22 January 2021 |

### B.  Local Court Prosecutions and Appeals Against Penalty Notices, and appeals from Local Court decisions

52 matters were finalised during the reporting period. Of these 39 were matters commenced against Council and 13 were commenced by Council.

#### Methods of finalisation during reporting period of matters commenced against Council

| Method of finalisation | Number |
| --- | --- |
| Withdrawn by Council | 23 |
| Withdrawn on basis of undertakings given to Council/Court | 0 |
| Dismissed by Court | 0 |
| Section 10 Dismissal by Court | 18 |
| Convicted | 11 |

#### Matters Settled 1 July 2019 to 30 June 2020

| Matter BSC v | Brief Description of Matter | Status | Next step/ milestone due date | Costs 2019/20 |
| --- | --- | --- | --- | --- |
| Ropata | Disobey no stopping sign | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Angels Dreaming Pty Ltd | Not angle park as on parking control sign | Court Elected Penalty Notice Guilty Plea, Fined $110 | Finalised | Nil |
| Gilmour | Disobey no stopping sign | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Blomkamp | Remain parked more than maximum time | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Hart | Disobey no stopping sign | Court Elected Penalty Notice s10(1)(a) - non-convictions | Finalised | Nil |
| Cutting | Disobey no stopping sign | Court Elected Penalty Notice s10(1)(a) - non-convictions | Finalised | Nil |
| Teis | Disobey no stopping sign | Court Elected Penalty Notice Convicted section 10 | Finalised | Nil |
| Mateo | Disobey no stopping sign | Court Elected Penalty Notice Convicted fined $200, costs $300 | Finalised | Nil |
| Berkaya | Not parallel park in direction of travel | Court Elected Penalty Notice Section 10 (1)(A) | Finalised | Nil |
| Halewyn | Disobey no stopping sign | Court Elected Penalty Notice Convicted Section 10 | Finalised | Nil |
| Seyot | Fail to comply with terms of notice erected by Council | Court Attendance Notice Convicted fined $300, costs $300 | Finalised | Nil |
| Seyot | Willfully obstruct an authorised officer | Court Attendance Notice Convicted fined $100 | Finalised | Nil |
| Pontes | Abandoned vehicle in a public place | Court Elected Penalty Notice Convicted fined $550, costs $500 | Finalised | Nil |
| Forsyth | Remain parked more than maximum time | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Dean | Willfully obstruct Byron Shire Council employee | Court Attendance Notice Convicted in absence. Fine $400.00 | Finalised | Nil |
| Dean | Fail to comply with terms of notice erected by Council | Court Attendance Notice Convicted in absence. Fine $400.00 | Finalised | Nil |
| Sidoti | Stop in a loading zone | Court Elected Penalty Notice Section 10 (1)(A) | Finalised | Nil |
| Kneen | Disobey No Stopping sign | Court Elected Penalty Notice Convicted Section 10(1)(a) | Finalised | Nil |
| Kylmaeniemi | Remain parked for more than maximum time | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Pedaci | Disobey No Stopping sign | Court Elected Penalty Notice Convicted Section 10(1)(a) | Finalised | Nil |
| June | Stop at side of road with continuous yellow edge line | Court Elected Penalty Notice Convicted Section 10(1)(a) | Finalised | Nil |
| Constantine | Park in metered space note pay relevant fee | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Barton | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Withdrawn | Finalised | Nil |
| Barton | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Withdrawn | Finalised | Nil |
| Barton | Fail to comply with nuisance dog order | Court Attendance Notice Withdrawn | Finalised | Nil |
| Barton | Fail to comply with nuisance dog order | Court Attendance Notice Withdrawn | Finalised | Nil |
| Barton | Fail to prevent dog from escaping | Court Attendance Notice Withdrawn | Finalised | Nil |
| Barton | Fail to prevent dog from escaping | Court Attendance Notice Withdrawn | Finalised | Nil |
| Grimster | Stop on path/strip in built-up area | Court Elected Penalty Notice Convicted Section 10 | Finalised | Nil |
| Campbell | Stop at side of road with continuous yellow edge line | Court Elected Penalty Notice Section 10 | Finalised | Nil |
| Tripp | Disobey no parking sign | Court Elected Penalty Notice Convicted Section 10 | Finalised | Nil |
| Shrestha | Stop near obstruction so as to obstruct traffic | Court Elected Penalty Notice Section 10 | Finalised | Nil |
| Leibo | Not comply notice re registration (other) – first notice | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Smith | Park continuously longer than indicated | Court Elected Penalty Notice Convicted Section 10 | Finalised | Nil |
| Miyagawa | Remain parked more than maximum time | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Toman | Park continuously longer than indicated | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Devine | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Convicted fined $1000, destruction order on dog | Finalised | Nil |
| Fryer | Stop on path/strip in built up area | Court Elected Penalty Notice Withdrawn | Finalised | $350 |
| Curtis | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Convicted Fined $1000 – Pay $1361.36 costs | Finalised | Nil |
| Naeff | Disobey no stopping sign | Court Elected Penalty Notice Convicted Section 10 | Finalised | Nil |
| Handley | Not parallel park in direction of travel | Court Elected Penalty Notice Section 10 | Finalised | Nil |
| Ferris | Park in disabled parking without current permit displayed | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Hampson | Park in disabled parking without current permit displayed | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Gee | Development without development consent – advertising and signage | Court Elected Penalty Notice Section 10 | Finalised | Nil |
| Taylor | Stop within 10 metres of an intersection (no traffic lights) | Annulment Application Convicted Fined $150 | Finalised | Nil |
| Beirne | Disobey no stopping sign | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Irving | Obstruct access to ramp/path/passageway | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Reid | Remain parked more than maximum time | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Rockman | Disobey no stopping sign | Court Elected Penalty Notice Withdrawn | Finalised | Nil |
| Martin | Disobey no stopping sign | Court Elected Penalty Notice Section 10 | Finalised | Nil |
| Ramsay | Fail to comply with terms of notice erected by Council | Court Attendance Notice Convicted fined $800 | Finalised | Nil |
| Callaghan | Remain parked more than maximum time | Court Elected Penalty Notice Withdrawn | Finalised | Nil |

#### Matters Current as at 30 June 2019

| Matter BSC v | Brief Description of Matter | Status | Next step/ milestone due date | Costs 2019/20 |
| --- | --- | --- | --- | --- |
| Crawford | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Fail to comply with terms of notice erected by Council | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Fail to comply with terms of notice erected by Council | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Wilfully Obstruct listed officer in exercise of functions | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Fail to comply with terms of notice erected by Council | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Scheepers | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Mention | 8-Jul-20 | $1,982.72 |
| Shotland | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Adjourned for mention to fix sentence date | 8-Jul-20 |  |
| Akins | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Mention (Mullumbimby) | 10-Jul-20 | Nil |
| Friedman | Owner of menacing dog not comply with section 51, Companion Animals Act 1998 s 16(1A) | Court Attendance Notice Mention | 27-Jul-20 | $400 |
| Twikler | Disobey no parking sign | Court Elected Penalty Notice Mention | 3-Aug-20 | Nil |
| Harvey | Disobey no stopping sign | Court Elected Penalty Notice Sentence (Mullumbimby LC) | 6-Aug-20 | Nil |
| Shotland | Sell or advertise sale dangerous or proposed dangerous dog | Court Attendance Notice Mention | 10-Aug-20 | Nil |
| Scheepers | Accept ownership of dangerous or proposed dangerous dog | Court Attendance Notice Mention | 10-Aug-20 | Nil |
| Sukkar | Not Parallel Park Near Left | Court Elected Penalty Notice Mention | 17-Aug-20 | Nil |
| Fahey | Disobey no parking sign | Court Elected Penalty Notice Mention | 8-Oct-20 | Nil |
| Annewetey | Stop at side of road with continuous yellow line edge | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Hill | Not angle park as on parking control sign/road marking | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Sproull | Park continuously longer than permitted | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Zinn | Disobey no stopping sign | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Philp | Stop at side of road with continuous yellow line edge | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Brown | Stop at side of road with continuous yellow line edge | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Buchan | Stop in restricted parking area | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| McClements | Disobey no stopping sign | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Smith | Stop in restricted parking area | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Crawford | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Fail to comply with terms of notice erected by Council | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Fail to comply with terms of notice erected by Council | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Wilfully Obstruct listed officer in exercise of functions | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Fail to comply with terms of notice erected by Council | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Scheepers | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Mention | 8-Jul-20 | $1,982.72 |
| Shotland | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Adjourned for mention to fix sentence date | 8-Jul-20 |  |
| Akins | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Mention (Mullumbimby) | 10-Jul-20 | Nil |
| Friedman | Owner of menacing dog not comply with section 51, Companion Animals Act 1998 s 16(1A) | Court Attendance Notice Mention | 27-Jul-20 | $400 |
| Twikler | Disobey no parking sign | Court Elected Penalty Notice Mention | 3-Aug-20 | Nil |
| Harvey | Disobey no stopping sign | Court Elected Penalty Notice Sentence (Mullumbimby LC) | 6-Aug-20 | Nil |
| Shotland | Sell or advertise sale dangerous or proposed dangerous dog | Court Attendance Notice Mention | 10-Aug-20 | Nil |
| Scheepers | Accept ownership of dangerous or proposed dangerous dog | Court Attendance Notice Mention | 10-Aug-20 | Nil |
| Sukkar | Not Parallel Park Near Left | Court Elected Penalty Notice Mention | 17-Aug-20 | Nil |
| Fahey | Disobey no parking sign | Court Elected Penalty Notice Mention | 8-Oct-20 | Nil |
| Annewetey | Stop at side of road with continuous yellow line edge | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Hill | Not angle park as on parking control sign/road marking | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Sproull | Park continuously longer than permitted | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Zinn | Disobey no stopping sign | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Philp | Stop at side of road with continuous yellow line edge | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Brown | Stop at side of road with continuous yellow line edge | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Buchan | Stop in restricted parking area | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| McClements | Disobey no stopping sign | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Smith | Stop in restricted parking area | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Crawford | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Fail to comply with terms of notice erected by Council | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Fail to comply with terms of notice erected by Council | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Wilfully Obstruct listed officer in exercise of functions | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Burrell | Fail to comply with terms of notice erected by Council | Court Attendance Notice Mention | 7-Jul-20 | Nil |
| Scheepers | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Mention | 8-Jul-20 | $1,982.72 |
| Shotland | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Adjourned for mention to fix sentence date | 8-Jul-20 |  |
| Akins | Owner of dog which rushes at/attacks/bites/harasses/chases any person/animal | Court Attendance Notice Mention (Mullumbimby) | 10-Jul-20 | Nil |
| Friedman | Owner of menacing dog not comply with section 51, Companion Animals Act 1998 s 16(1A) | Court Attendance Notice Mention | 27-Jul-20 | $400 |
| Twikler | Disobey no parking sign | Court Elected Penalty Notice Mention | 3-Aug-20 | Nil |
| Harvey | Disobey no stopping sign | Court Elected Penalty Notice Sentence (Mullumbimby LC) | 6-Aug-20 | Nil |
| Shotland | Sell or advertise sale dangerous or proposed dangerous dog | Court Attendance Notice Mention | 10-Aug-20 | Nil |
| Scheepers | Accept ownership of dangerous or proposed dangerous dog | Court Attendance Notice Mention | 10-Aug-20 | Nil |
| Sukkar | Not Parallel Park Near Left | Court Elected Penalty Notice Mention | 17-Aug-20 | Nil |
| Fahey | Disobey no parking sign | Court Elected Penalty Notice Mention | 8-Oct-20 | Nil |
| Annewetey | Stop at side of road with continuous yellow line edge | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Hill | Not angle park as on parking control sign/road marking | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Sproull | Park continuously longer than permitted | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Zinn | Disobey no stopping sign | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Philp | Stop at side of road with continuous yellow line edge | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Brown | Stop at side of road with continuous yellow line edge | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Buchan | Stop in restricted parking area | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| McClements | Disobey no stopping sign | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |
| Smith | Stop in restricted parking area | Court Elected Penalty Notice Mention | 12-Oct-20 | Nil |

## Appendix 3 - Rates and Charges Written Off

Local Government (General) Regulation 2005 Clause 132

This table details the rates and charges written off, reduced or waived by Council during the reporting period 1 July 2019 to 30 June 2020.

| Item | Local Government Act 1993 | Amount $ |
| --- | --- | --- |
| Rates | Section 595 | (33,492) |
| Interest | Section 595 | 2,773 |
| Interest | Section 564 | 0 |
| Pensioner Abandonment | Section 582 | 768,538 |
| Total |  | 737,819 |

## Appendix 4 - Freedom of Information

Government Information Public Access Act 2009 Section 125

The GIPA Act provided widespread reform for the public sector in the way community members access Government Information. There are now four ways in which government information can be released:

- Open access information

- Proactive release

- Informal release of information

- Formal access application for release of information

## Appendix 5 - Government Information (Public Access) Act

Clause 8A: Details of the review carried out by the agency under section 7 (3) of the Act during the reporting year and the details of any information made publicly available by the agency as a result of the review

- Reviews carried out by the agency – Yes

- Information made publicly available by the agency – Yes

During the reporting period Council has proactively published information on the Council's website in relation to major capital works, projects, services, activities studies and policy and planning documents. The publication of information in relation to the areas has occurred to ensure that decisions and reporting in regards to the related matters are both transparent and provides the accountability to the community. The website has been a key tool in delivering information and engaging with the community in relation current and relevant issues of public interest.

Clause 8B: The total number of access applications received by the agency during the reporting year (including withdrawn applications but not including invalid applications)

Total number of applications received = 17

Clause 8C: The total number of access applications received by the agency during the reporting year that the agency refused either wholly or partly, because the application was for the disclosure of information referred to in Schedule 1 to the Act (information for which there is conclusive presumption of overriding public interest against disclosure)

#### Total Number of Access Applications received that the agency refused either wholly or partly

| Number of Applications Refused | Wholly | Partly | Total |
| --- | --- | --- | --- |
| Number of Applications Refused | 0 | 0 | 0 |
| % of Total | 0% | 0% |  |

### Schedule 2 Statistical information about access applications to be included in annual report

#### Table A: Number of applications by type of applicant and outcome*

|  | Access granted in full | Access granted in part | Access refused in full | Information not held | Information already available | Refuse to deal with application | Refuse to confirm/deny whether information is held | Application withdrawn | Total | % of Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Media | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0% |
| Members of Parliament | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0% |
| Private sector business | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 7% |
| Not for profit organisations or community groups | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 7% |
| Members of the public (application by legal representative) | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 13% |
| Members of the public (other) | 5 | 1 | 1 | 1 | 0 | 1 | 0 | 2 | 11 | 73% |
| Total | 6 | 3 | 1 | 1 | 0 | 1 | 0 | 3 | 15 |  |
| % of Total | 40% | 20% | 7% | 7% | 0% | 7% | 0% | 20% |  |  |

* More than one decision can be made in respect of a particular access application. If so, a recording must be made in relation to each such decision. This also applies to Table B.

#### Table B: Number of applications by type of application and outcome

|  | Access granted in full | Access granted in part | Access refused in full | Information not held | Information already available | Refuse to deal with application | Refuse to confirm/deny whether information is held | Application withdrawn | Total | % of Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Personal information applications* | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 7% |
| Access applications (other than personal information applications) | 5 | 3 | 1 | 1 | 0 | 1 | 0 | 3 | 14 | 93% |
| Access applications that are partly personal information applications and partly other | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0% |
| Total | 6 | 3 | 1 | 1 | 0 | 1 | 0 | 3 | 15 |  |
| % of Total | 40% | 20% | 7% | 7% | 0% | 7% | 0% | 20% |  |  |

#### Table C: Invalid applications

| Reason for invalidity | Number of applications | % Total |
| --- | --- | --- |
| Application does not comply with formal requirements (section 41 of the Act) | 2 | 100% |
| Application is for excluded information of the agency (section 43 of the Act) | 0 | 0% |
| Application contravenes restraint order (section 110 of the Act) | 0 | 0% |
| Total number of invalid applications received | 2 | 100% |
| Invalid applications that subsequently became valid applications | 1 | 50% |

#### Table D: Conclusive presumption of overriding public interest against disclosure: matters listed in Schedule 1 to Act

|  | Number of times consideration used* | % Total |
| --- | --- | --- |
| Overriding secrecy laws | 0 | 0% |
| Cabinet information | 0 | 0% |
| Executive Council information | 0 | 0% |
| Contempt | 0 | 0% |
| Legal professional privilege | 0 | 0% |
| Excluded information | 0 | 0% |
| Documents affecting law enforcement and public safety | 0 | 0% |
| Transport safety | 0 | 0% |
| Adoption | 0 | 0% |
| Care and protection of children | 0 | 0% |
| Ministerial code of conduct | 0 | 0% |
| Aboriginal and environmental heritage | 0 | 0% |
| Privilege generally - Sch 1(5A) | 0 | 0% |
| Information provided to High Risk Offenders Assessment Committee | 0 | 0% |
| Total | 0 |  |

*More than one public interest consideration may apply in relation to a particular access application and, if so, each such consideration is to be recorded (but only once per application). This also applies in relation to Table E.

#### Table E: Other public interest considerations against disclosure: matters listed in table to section 14 of Act

|  | Number of times consideration used* | % of Total |
| --- | --- | --- |
| Responsible and effective government | 2 | 33% |
| Law enforcement and security | 1 | 17% |
| Individual rights, judicial processes and natural justice | 1 | 17% |
| Business interests of agencies and other persons | 2 | 33% |
| Environment, culture, economy and general matters | 0 | 0% |
| Secrecy provisions | 0 | 0% |
| Exempt documents under interstate Freedom of Information legislation | 0 | 0% |
| Total | 6 |  |

#### Table F: Timeliness

|  | Number of applications* | % of Total |
| --- | --- | --- |
| Decided within the statutory timeframe (20 days plus any extensions) | 13 | 93% |
| Decided after 35 days (by agreement with applicant) | 1 | 7% |
| Not decided within time (deemed refusal) | 0 | 0% |
| Total | 14 |  |

#### Table G: Number of applications reviewed under Part 5 of the Act (by type of review and outcome)

|  | Decision varied | Decision upheld | Total | % of Total |
| --- | --- | --- | --- | --- |
| Internal review | 0 | 0 | 0 | 0% |
| Review by Information Commissioner* | 0 | 0 | 0 | 0% |
| Internal review following recommendation under section 93 of Act | 0 | 0 | 0 | 0% |
| Review by NCAT | 0 | 0 | 0 | 0% |
| Total | 0 | 0 | 0 |  |
| % of Total | 0% | 0% |  |  |

*The Information Commissioner does not have the authority to vary decisions, but can make recommendations to the original decision-maker. The data in this case indicates that a recommendation to vary or uphold the original decision has been made by the Information Commissioner.

#### Table H: Applications for review under Part 5 of the Act (by type of applicant)

|  | Number of applications* | % of Total |
| --- | --- | --- |
| Applications by access applicants | 0 | 0% |
| Applications by persons to whom information the subject of access application relates (see section 54 of the Act) | 0 | 0% |
| Total | 0 |  |

#### Table I: Applications transferred to other agencies.

|  | Number of applications* | % of Total |
| --- | --- | --- |
| Agency-Initiated Transfers | 0 | 0% |
| Applicant - Initiated Transfers | 0 | 0% |
| Total | 0 |  |

## Appendix 6 – Organisation Structure

At the highest level in the organisation is the General Manager, who is responsible for:

- Mayoral Support

- Media & Communications

- Organisation Performance

- Critical Projects

Line reports include:

- Legal Counsel, responsible for Legal Services, and Leasing and Licensing

- Manager People & Culture, responsible for Human Resources, Health and Injury Management, and Payroll.

There are three directors reporting to the General Manager.

The Director Infrastructure Services is responsible for:

- Asset Management

- Capital Works

- Infrastructure Planning

- Plant/Fleet Management

- Roads

- Cycleways

- Traffic Management

- Open Space & Recreation

- Cemeteries

- Drainage / Stormwater

- Floodplain Management

- Workshop & Store

- Water & Sewerage

- Waste & Recycling Management

- Facility & Building Management.

There are 4 managers in the Infrastructure Service directorate:

- Manager Works

- Manager Utilities

- Manager Assets & Major Projects

- Manager Open Spaces & Resource Recovery

The Director Corporate & Community Services is responsible for:

- Finance

- Customer Service

- Business Systems & Technology

- Records Management

- Governance

- Grants

- Procurement

- Property

- Community Services

- Children's Services

- Public Libraries

- Community Development

- Risk, Insurance & Audit

- Councillor Support

There are 4 managers in the directorate; Manager Finance, Manager Corporate Services, Manager Social & Cultural Planning, and Manager Business Systems & Technology.

The Director Sustainable Environment & Economy is responsible for:

- Strategic Planning

- Coastline Management

- Sustainability

- Economic Development & Tourism

- Development & Approvals

- Certification Services

- Natural Resource Management

- Community Enforcement

- Environmental Health

- Administration & Development Support

There are 3 managers in the directorate:

- Manager Sustainable Development

- Manager Environmental & Economic Planning

- Business Support & Community Enforcement Program Lead